# Education XML Technical Committee

20 May 2003

This roadmap was developed for TC review to lay out an initial set of activities and to begin collection of existing work, liaison with other standards activities, and development of first drafts.

| Draft Development Roadmap and Schedule |
| --- |
| Work Package | Description | First Draft | Final Draft | TC Final |
| XML Version of NCES Data Handbooks | Create controlled vocabularies, schema and markup of existing published, authoritative NCES Data Handbooks. | 20 Aug 2003 | 30 Sep 2003 | 1 Nov 2003 |
| PK12 Content Taxonomy – Mathematics | This taxonomy will be based on state learning standards and will be used to organize curriculum content | 1 Jul 2003 | 1 Sep 2003 | 1 Oct 2003 |
| PK12 Content Taxonomy – English Language Arts | This taxonomy will be based on state learning standards and will be used to organize curriculum content | 15 Jul 2003 | 15 Sep 2003 | 15 Oct 2003 |
| PK12 Content Taxonomy – Science | This taxonomy will be based on state learning standards and will be used to organize curriculum content | 1 Aug 2003 | 1 Oct 2003 | 1 Nov 2003 |
| PK12 Content Taxonomy – Social Studies | This taxonomy will be based on state learning standards and will be used to organize curriculum content | 15 Aug 2003 | 15 Oct 2003 | 15 Nov 2003 |
| PK12 Content Taxonomy – Other Discipline | These taxonomies will be based on state learning standards and will be used to organize curriculum content | 1 Sep 2003 | 1 Nov 2003 | 1 Dec 2003 |
| PK12 Application Taxonomy | This taxonomy will be used to organize educational applications in a virtual learning environment | 1 Jul 2003 | 1 Sep 2003 | 1 Oct 2003 |
| Web Service Specifications - Instruction | These specifications will provide WSDL for PK12 Instructional Services in a virtual learning environment | 15 Oct 2003 | 15 Dec 2003 | 15 Jan 2004 |
| Web Service Specifications - Curriculum | These specifications will provide WSDL for PK12 Curriculum Services in a virtual learning environment | 15 Sep 2003 | 15 Nov 2003 | 15 Dec 2003 |
| Web Service Specifications - Assessment | These specifications will provide WSDL for PK12 Assessment Services in a virtual learning environment | 15 Aug 2003 | 15 Oct 2003 | 15 Nov 2003 |
| Best Practices - Federated Content Repository | These Best Practices will describe a reference implementation and best practice for OAI content repository federation for PK12 repositories | 1 Aug 2003 | 1 Oct 2003 | 1 Nov 2003 |
| Best Practices –Link Management Architecture | These Best Practices will describe a reference implementation and best practice for OCLC PURL link management for PK12 repositories | 15 Jul 2003 | 15 Sep 2003 | 15 Oct 2003 |

* Specifications for each work package will be prepared 30 days prior to first draft