## Slide 1: FFM TC status
Thinh Nguyenphu as FFM TC Chair
NSN
thinh.nguyenphu@nsn.com
December 14, 2011

## Slide 2: TC Charter & Discussion of Contribution work
  Standard Track Lifecycle
    Field Force Management Integration Interface (FFMII) Specification
      Domain model, functional and interface descriptions, and Data Model.
      Protocol binding specification
      Related technical artifacts (e.g. data models and machine-readable API descriptions)
  Non-Standard Track Lifecycle
    Field Force Management Integration Interface Overview
      Business Driver, Use Cases, and Feature Requirements

## Slide 3: Schedule: Field Force Management Integration Interface (FFMII) Specification
  Standard Track Deliverable #1: Field Force Management Integration Interface (FFMII) specification:
    Working Draft (WD) Start: Week 26, June 27, 2011
      Status: 98% completion.
      Next Step: Creating all of XSD files in 6 weeks.
    Committee Specification Draft (CSD) Start: Week 07, Feb 13, 2012
    Committee Specification Public Review Draft (CSPRD) Week 07, Feb 13, 2012
    Committee Specification (CS): Week 15, April 9, 2012
    Candidate OASIS Standard (COS): TBD
    OASIS Standard Approval Ballots: TBD

## Slide 4: Schedule: FFM Overview Committee Note
  Non-Standard Track: Deliverable #2: FFMII Overview (business driver, design goals, use cases, model solutions):
    Working Draft (WD) Start: Week 26: June 27, 2011
    Committee Note Draft (CND) Start: Week 38, Sept 19, 2011
    Committee Note Public Review Draft (CNPRD) Start: Week 43, October 26, 2011
      CNPRD end: November 26, 2011. No public comment received
      Ballot: Ready for ballot ??
    Committee Note (CN): Week 52, Dec 31, 2011

## Slide 5: Schedule: FFM Overview Committee Note, Juha’s alternative proposal
  Non-Standard Track: Deliverable #2: FFMII Overview (business driver, design goals, use cases, model solutions):
    Add use case
      Interviews until 16 January 2012, Use case complete for review in 30 January 2012 meeting
    Revised Committee Note Draft (CND) Start: Start: Week 6, February 6, 2012
    Revised Committee Note Public Review Draft (CNPRD) Start: Week 6, February 6, 2012
    Ballot, week 12, Mar 19, 2012 (allows 6 weeks for Public review)
    Committee Note (CN): Week 13, Mar 26, 2012