Services

## Project fundamentals

Duration: starting  May 1st, 2016  till December 31st, 2016

Remuneration of Contractor: US$3500, billed as time (US$50/hr) and materials

Interaction: Necessary between Contractor and rest of LegalRuleML TC

Deliverables: XML-schemas and related internal documentation

Summary: the contract describes the following tasks:

A)	Support to the TC in updating of LegalRuleML schemas, XSLT transformations, scripts, meta model, documentation, and examples

Contingency: If there is a delay in the delivery or approval of a prerequisite that is the responsibility of the TC (i.e. Examples), then the date associated with a milestone will be adjusted accordingly.

## Budget

No material cost is anticipated. Therefore the full amount of the contract is expected to be allocated to billable time: 70 hours @ US$50/hour.

## A. Updating of LegalRuleML schemas, XSLT transformations, scripts and meta model.

Responsibility: Contractor

Description: Support to the TC in updating of LegalRuleML schemas, XSLT transformations, scripts, and meta model, documentation, and examples in response to Public Review comments

Prerequisite: Public Review:

Activities: it is not possible to predict the breakdown of this effort since the public review comments are not yet available.

- Documentation. (50 hrs)

Deadline: December 31st, 2016

Cost: 2500$

B. Training material

Responsibility: Contractor

Description: Support the creation of the training material

Prerequisite: Point A completed

Activities:

- Documentation. (10 hrs)

Deadline: July 30th, 2016

Cost: 1000$