Tables below show Trines estimated completeness percents per 13 July.

Please update according to status per 30 August!

| DEX and capability activities | D001 | D002 | D003 | D004 | D005 | D007 | D008 | D009 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEX content ready for review | 100 | 100 | 30 | 80 | 100 | 100 | 80 | 70 |
| Review of DEX | 60 | 10 | 0 | 5 | 10 | 40 | 0 | 5 |
| Update of DEX according to review comments | 70 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Capabilities ready for review | 85 | 100 | 40 | 70 | 90 | 100 | 80 | 70 |
| Review of capabilities | 40 | 20 | 0 | 0 | 10 | 50 | 0 | 0 |
| Update of capabilities according to review comments | 40 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| DEX longform |  |  |  |  |  |  |  |  |

| Reference data activities | D001 | D002 | D003 | D004 | D005 | D007 | D008 | D009 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Establish high level classes in OWL | On-going |
| Identify PLCS data model reference data | 80 | 95 | 20 | 80 | 95 | 80 | 0 | 70 |
| Registration of reference data into class structure in OWL | 5 | 10 | 10 | 0 | 10 | 10 | 0 | 0 |
| Harmonisation of reference data across DEXs. | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

| Bike test data activities | D001 | D002 | D003 | D004 | D005 | D007 | D008 | D009 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Bike Test data |
| Establish test data in “mind manager” | 0 | 100 | 0 | 0 | 0 | 0 | 0 | 0 |
| Transfer test data into Part 28 format | 0 | 20 | 0 | 0 | 0 | 0 | 0 | 0 |

| Testing activities | D001 | D002 | D003 | D004 | D005 | D007 | D008 | D009 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Testing |
| Test DEX | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

| Check list activities |
| --- |
| Establish check lists for capabilities for review | 100 |
| Review of capability check lists | 100 |
| Update of checklists according to review comments | 10 |
| Establish check lists for DEXs for review | 20 |
| Review of DEX check lists | 0 |
| Update of DEX checklists according to review comments | 0 |
| Update “DEX cookbook” according to detailing level in cheklists. | 30 |