Synchronise work on DEXs and reference data between PLCS pilots and OASIS/PLCS

This note describes a series of 5 workshops, lead by the Norwegian pilot, that are proposed for this autumn (2004). Workshops, related activities and deliverables are described below.

Background and Objectives of the workshops are as follows:

Development of standard reference data including architecture and ontology are critical success factors for PLCS and the DEX development under OASIS. Implementation projects have highlighted the need for a broad exchange of experience and knowledge to test and document standardized and reusable solutions.

The richness of the PLCS data model invites interpretations and permits large and generic data contents to be implemented. The exchange needs, however, are defined by projects and users owning the real data.

Risks that single implementation projects will interpret the data model and map the data differently are high as long as standardised DEXs are not available. Costs to rectify inconsistencies may be prohibitive for later alignment, and implemented data may consequently be exchanged in a point-to-point environment only. As implementations are ongoing, there is an urgent need to assist the projects to arrive at reusable solutions.

It is, in this early phase of DEX development, important that energy consumed on implementations are harmonised across projects and borders. The currently available energy should be directed to document stable and reusable solutions to benefit future data exchange in a global business environment.

Deliverables

Main deliverables from the workshops:

- Recommendations to OASIS/PLCS for further DEX and reference data activities

- Documentation of agreed mapping solutions

- If necessary: Updated tool for storage of DEXs

For more details, see Table 2 below.

Activities

Proposed main activities are described in Table 1 below.

| # | Activities | Justification for work | Method of work |
| --- | --- | --- | --- |
| A1 | Discuss and agree architecture for transfer of data between legacy systems | The interaction between mapping solutions, DEXs and reference data libraries must be commonly used | Pilots to present examples demonstrated to work, and the agreed process for data transfer between legacy systems to be documented |
| A2 | Document agreed architecture | Enable reuse of standard functionalities | Apply OASIS method for documentation |
| A3 | Test an instantiation diagram with capabilities from the Norwegian pilots against deliverables from OASIS/PLCS | Validate the generic OASIS results for precision and reuse, and investigate integration between the OASIS/PLCS RDL and the ISO 15926 RDL | Test OASIS DEX mapping and documentation using NDLO pilot instantiations for “Equipment part list and drawings”, and resolve issues |
| A4 | Populate DEXLib and OWL using representative instantiation diagram from PLCS pilots | Promote reuse of standard functionalities based on specific business concepts and business data | Agreed standardization solutions from workshops to be populated in OASIS by the party owning the actual business concept |
| A5 | Update tool (DEXLib) | Maintain a user friendly tool to document standard solutions | Updates to be implemented by the tool provider as agreed and required |
| A6 | Harmonise mapping models from pilots using real project data | Standard mapping interpretations should satisfy real data requirements with no risk for interpretation errors. | NDLO pilot to present mapping solutions, and argue interpretation issues with other pilots |
| A7 | Harmonise reference data from pilots using real project data | Standard reference data as enabler for data exchange in an open business environment must be defined and implemented in a standardized manner | NDLO pilot to present their reference data needs and usage, and argue interpretation issues with other pilots |
| A8 | Identify ideas to avoid uncontrolled growth of PLCS implementation solutions | Standardized results should be promoted for reuse, and new solutions should be supported only when justified | Keep as agenda point in workshops to collect arguments and solutions |
| A9 | Prepare data and issues for workshops | To obtain best possible effect from workshops | DNV will prepare and report workshops |
| A10 | Discussions in E-room | Enable continuous and open discussion on issues between meetings | Use the e-room facility that already is implemented for NDLO and UK MoD |
| A11 | Document recommendations to OASIS | Enable reuse of standard solutions | To be documented and agreed in the process |

Table 1. Main activities

Workshop schedule

The workshop schedule and main focus of each workshop is described in Table 2 below.

| # | Location | Date | Main focus and activities | Deliverables |
| --- | --- | --- | --- | --- |
| 1 | London | 28 and 29 September | Focus: Architecture and data flow Main activities: A1, A2 Agree architecture for transfer of data between legacy systems. What to be stored in reference data library? Translator functionalities DEX functionalities DEX metadata (Message capability) Local reference data /standard reference data Review of proposed examples from the Norwegian pilot as basis for Introduce proposed business concepts for the workshops (Norwegian pilot) Brainstorm: additional mapping concept needs from other pilots (All pilots) Discuss and agree common mapping solutions (Pilots and OASIS/PLCS). To be continued in next workshop. | Draft documentation of A1 / A2 First input to A6 |
| 2 | Oslo | 5 and 6 October | Focus: Mapping and documentation in DEXLib Main activities: A3, A4, A6, A1, A5 Continue mapping discussion, and agree common mapping solutions (Pilots and OASIS/PLCS) Document agreed solutions in DEXLib and Protégé, using local reference data Agree DEXLib and reference data architecture (Standard business and mapping concepts as tested against real data) | Updated draft A1 / A2 Draft A3 A4 started Input to A6 Input to A5 |
| 3 | London | 26 and 27 October | Focus: Mapping and documentation in DEXLib and OWL Main activities: A3, A4, A5 Detailed agenda to be defined based on previous workshops | Updated draft A3 and A4 Draft A5 |
| 4 | Oslo | 16 and 17 November | Focus: Reference data and ontology Main activities: A5, A7 use of reference data in general use of standard reference data | Updated draft A5 Documentation of A7 |
| 5 | London | 9 and 10 December | Focus: Mapping and documentation in DEXLib and OWL Main activities: A3, A4, A5, A8 | Final A1 / A2 Tool requirements Comments on document “Common Approach For Mapping Existing Information Models To ISO 10303-239” |

Table 2. Workshop schedule