OASIS Reg/Rep TC Meeting, 27 June 2002.

Attending:

Kathryn Breininger, Boeing

Lisa Carnahan, NIST

Joe Chiusano, LMI

Suresh Damodaran, Sterling Commerce

Sally Fuger, Individual Member

Joel Munter, Intel

Farrukh Najmi, Sun Microsystems

Nikola Stojanovic, Individual Member

Guest:

Len Gallagher, NIST

Original Agenda:

http://lists.oasis-open.org/archives/regrep/200206/msg00086.html

- Minute taker:

- Joe Chiusano to take minutes.

- Approval of minutes from last meeting:

- Minutes approved with no corrections.

- Nikola Stojanovic expressed concern about tight deadlines for V3.  Kathryn reviewed the process for meeting V3 deadlines, including the F2F meeting in September.

- RIM and RS v2.1 have been posted:

- Kathryn Breininger asked TC to review these documents.

- NIST test plan:

- Len Gallagher and Lisa Carnahan discussed the ebXML Registry v2.0 test plan and test requirements that NIST is developing - reference e-mail http://lists.oasis-open.org/archives/regrep/200206/msg00084.html

- Len discussed his use of a subset of the RosettaNet Technical Dictionary (RNTD v1.4) as the basis for a number of tests.  He asked some questions of the TC, and received some from the TC as well.

- Lisa Carnahan stated that the intent is to have the test plan/requirements completed as soon as possible, so as to have some impact in helping implementers implement the spec.  The test data is on a public FTP directory, so anyone can access it.

- Len asked that the TC review the test cases and provide feedback [ACTION ITEM].  He also encouraged the TC members to offer test cases for those requirements that do not yet have test cases, if they have already developed some [ACTION ITEM].

- Farrukh Najmi will try and load the data into his SourceForge registry implementation.

- Version 3.0 drafts due Aug. 1st:

- Kathryn Breininger reminded the TC that the first draft of version 3.0 proposals are due 8/1/02, and the next draft will be due 8/23/02.  The goal is to complete them by 9/23/02.

- Kathryn stated that this time around, we would like to have the specs available for TC comment prior to sending to OASIS.  The TC felt that this was a good idea.

- Joe Chiusano inquired about the possibility of registering data elements, datatypes, and attributes (i.e. fine-grained registration).  Farrukh believes content-based query can cover this aspect - Joe stated that he would like to help Farrukh with this effort - Joe and Farrukh agreed to discuss further offline.

6. Subteam reports:

- Core Components Review:  Joe Chiusano gave the following report for the Core Components Review subteam:

  - The subteam had a call yesterday.  They were very happy to have Sally Fuger join.

  - It was just learned that the next version of the Core Components Technical Specification is expected 7/19/02.  The subteam has developed timeframes for their remaining work based on this date, which will include any necessary updates to the subteam’s current registry representation of Core Components as per the new CC spec.

  - The subteam’s goal is to send their proposal to the TC for review on 9/20/02, and discuss/approve it at the F2F - by 9/25/02.

  - There were no questions for Joe.

- Cooperating Registries (UDDI):  Joel Munter gave the following report for the UDDI complement of the Cooperating Registries subteam:

  - Progress has been made on the UDDI front - a technical will be posted to the UDDI site within 6 weeks detailing a reorganization of the t-models that are used for locating ebXML-related services

  - Those interested in learning more should contact Joel or Farrukh.

- Cooperating Registries:  Farrukh gave the following report for the Cooperating Registries subteam:

  - Subteam is close to finalizing its first draft - will probably be posted to the subteam mailing list Monday, 7/8/02

  - The draft will then be reviewed in the subteam over the next few weeks - TC is welcome and encouraged to provide feedback on the subteam mailing list [ACTION ITEM].

- Event Notification:  Farrukh gave the following report (for Nikola) for the Event Notification subteam:

  - Subteam is aiming to complete its first draft in the next 2 weeks.

  - There is an overlap with Cooperating Registries regarding the caching of data.

- Security:  Suresh Damodaran gave the following report for the Security subteam:

  - A use case document was sent to the subteam mailing list - Suresh would like to get feedback from the TC on this document [ACTION ITEM].

  - After receiving feedback, Suresh will send document to TC.

  - Suresh encouraged those who would like to help on the subteam to contact him.

- eBTWG release:

- Kathryn asked the TC to review the ebTWG Architecture document that is currently out for review, and to send comments by e-mail to the contact person listed in the document [ACTION ITEM].

8. Other issues/items:

- Farrukh made a plea for people (TC members, their co-workers, friends, etc.) to consider using the SourceForge registry implementation, and to contact him with any issues or questions.

9. Next meeting:

- The next meeting with be Thursday, 11 July 2002, 4:30 PM EST.

Joseph M. Chiusano

Research Fellow

Logistics Management Institute