Minutes of the OASIS ebXML Registry TC Teleconference

May 29, 2003

Attendees:

Kathryn Breininger	Boeing

Joe Chiusano	Booz Allen Hamilton

Michael Kass	NIST

Paul Macias	LMI

Farrukh Najmi	Sun Microsystems

Sanjay Patil	IONA

Observers

Carl Mattocks	Checkmi.com

David Webber	Yellow Dragon

1. Minute taker

Following the TC’s rotation, Paul Macias agreed to take minutes for the meeting.

2. Approval of minutes from last meeting

The minutes of the April 17, 2003 teleconference were approved without objection.

3. Status on specs

Farrukh noted that version 2.5 is almost ready.  If the last couple action items come together, 2.5 could be ready in the next couple weeks.

The existing plan is for the TC to post version 2.5 for public review.  The editorial work will wait until after the public review, as part of finalizing version 3.0.

4. Action items status

Farrukh reported that there are two remaining action items for version 2.5 specification.

a. Conversion of the examples from version 2.1 to match 2.5.  Michael Kass explained his progress in developing and testing an XSLT stylesheet to perform the transformations.  The results are getting close.

b. URLs.  It is desirable for the URLs included in the specification to follow a consistent and human meaningful convention.  The KAVI assigned URLs for the posted documents are not ideal.  Farrukh has suggested that the specification use desired URLs that could redirect to the KAVI URLs.  [Action Item: Kathryn will follow-up with the KAVI webmaster about Farrukh’s suggestion.]

5. Version 3.0 implementations

The TC knows of potential v. 3.0 registry implementations by the open source ebXMLrr and Yellow Dragon.  Other potential version 3.0 ebXML registries may be found by DLIS or through the Yahoo Group for ebXML registries.  [Action Item: Farrukh will contact the DLIS registry contractor, Jim Kepler, and poll the Yahoo Groups for possible version 3.0 implementations.]

Another issue is what counts as a “successful implementation.  Farrukh questioned if candidates have to be registries, or if implementations of just the client aspects of the specification would count.  [Action Item: Kathryn will seek OASIS clarification of what constitutes a successful implementation of a specification.]

6. Registration of elements, attributes, etc Technical Notes

Joe volunteered to spearhead the effort of a Technical Note on registering granular objects such as elements and attributes.  The work will hopefully be a natural extension of the effort to address Core Components.  Anyone interested in participating should contact Joe.

7. Core components serialization/CCTS verification

Joe reported that he has posted a proposed work plan for the Core Components serialization effort to the sub-teams space in KAVI.  The work plan covers activities running from June thru August.  TC members interested in participating can join the group by going to the sub-team’s Web page via the TC’s OASIS page.

David recommended that the sub-team identify some basic requirements to help guide the effort and measure the result.  These requirements could be simple bullet points that are developed concurrent to the first couple weeks of the work plan.  David recommended using an OASIS outline for TC requirements that he will forward to Joe.

8. Submissions for XML 2003

Joe will be reviewing submissions for XML 2003, and does not expect to have input on reviewing submissions relating to the TCs work.  Abstracts are due June 2nd, and the reviews will begin June 16th.

The TC would like to encourage abstracts be submitted related to ebXML registries.  Some potential abstracts were discussed as under consideration, such as:

> Joe & Farrukh have thought of one for Core Component registration,

> Farrukh is looking at Web service management in an ebXML registry, and/or ACP in an ebXML registry,

> Carl Mattocks could relate topic maps to registries.

9. Other issues/items

The TC brainstormed on possible outlets for publicizing the new specification and its features.  Some ideas are: the OASIS newsletter, the Cover Pages, XML-Dev, and the ebXML Forum.  [Action Item: Farrukh will contact Alan Kotok to offer assistance in writing an article on version 3.0 for ebXML Forum.]

10. Next meeting

The next teleconference is scheduled for June 12th at the regular time.