SAML Version 2.0 Scope and Work Items

2 September 2003

Document identifier:

sstc-saml-scope-2.0-draft-04

Location:

http://www.oasis-open.org/committees/documents.php?wg_abbrev=security

Editors:

Scott Cantor, individual (cantor.2@osu.edu)

Prateek Mishra, Netegrity (pmishra@netegrity.com)

Eve Maler, Sun Microsystems (eve.maler@sun.com)

Abstract:

This non-normative document describes the scope of the V2.0 work of the OASIS Security Services Technical Committee (SSTC), including candidate work items and their status.

Revision 04 includes additional tentative work item owner assignments.

Table of Contents

1	Scope Statement	3

2	Work Items	4

# ScoScope Statement

@@Reproduce agreed-on scope statement here, when decided

@@Attempt to refer to aspects of the scope statement to provide a rationale for every accepted work item

# Work Items

We intend to take a use-case-based approach for each new area of functionality. The owner(s) for each candidate work item will be expected to make a proposal containing at least one use case and definitions of any new terms.  On acceptance of a use case, the owner(s) will be expected to make a proposal for SAML technology that solves the use case.  In the work item table below, the following status values are applied:

Candidate work item

  - Unassigned

  - Waiting for use case/requirements proposal

  - Considering use case/requirements proposal

  - Rejected

Active work item (if a candidate work item was accepted)

  - Waiting for solution proposal

  - Considering solution proposal

  - Solution incorporated

Request for enhancement (presumes that the request came as the result of a real use case)

  - Waiting for proposal

  - Considering proposal

  - Disposition made (can be accepted, accepted with modifications, or rejected; we also need to communicate the disposition back to the requester)

| ID | Categories | Description | References | Owner | Priority/Status |
| --- | --- | --- | --- | --- | --- |
| W-1 | Profiles SSO Sessions Logout | Session Support Global signout and similar would be considered simple sessions. Complex sessions would include things like global timeout. | [LibPS11] §3.2, §3.5 [LibBP11] §3.2, §3.5 |  | Candidate work item – Unassigned |
| W-2 | Account Linking Pseduonyms SSO Privacy | Identity Federation NameIdentifier Exchange between sites. Peristent pseudonyms for principals. This should also include privacy and anonymity features à la Shibboleth and Liberty. This should include the notion of an anonymous name identifier. It was noted that Liberty V1.2 has anonymity features. | [LibPS11] §3.2, §3.3, §3.4 [LibBP11] §3.2, §3.3, §3.4 [ShibArch] [LibPS12] §3.2 | Scott Cantor John Linn | Active work item – Waiting for solution proposal |
| W-3 | Metadata Interoperability Discovery Trust | Metadata and Exchange Protocol This work has already begun. It should include SAML feature discovery through a WSDL file. | [LibPS11] §4 [LibMetadata] [SAMLMetadata] Shibboleth | Jahan Moreh | Active work item – Considering solution proposal |
| W-4 | Protocol Metadata | Profile Enhancements for Metadata Richer protocol tied to metadata for identifying the parties in a message exchange. | [LibPS11] §3 [LibMetadata] | Jahan Moreh | Active work item – Waiting for solution proposal |
| W-5 | Profiles SSO Metadata Discovery Authentication | SSO Profile Enhancements Richer SSO profiles, including (signed) requests from destination sites, control over authentication, passivity, extensibility, and source site discovery. | [LibPS11] §3.2 [LibMetadata] [ShibArch] | Prateek Mishra | Candidate work item – Waiting for use case proposal |
| W-5a | Profiles Clients | Enhanced Client Profiles Some profiles rely on enhanced clients and proxies (“Liberty-enabled client”). |  | Frederick Hirsch | Active work item – Waiting for solution proposal |
| W-6 | Profiles SSO Intermediaries | Proxied SSO Liberty 1.2 adds dynamic proxying into the SSO profiles, including non-Liberty services. | [LibPS12] §3.2.2.8 | Krishna Sankar Scott Cantor | Candidate work item – Waiting for use case proposal? |
| W-7 | Discovery Metadata | Discovery Protocol For example, this includes common domain and cookie mechanisms. | [LibBP11] §3.6 [ShibArch] | Scott Cantor | Active work item – Waiting for solution proposal |
| W-8 | SSO Authentication | Authentication Context Liberty authentication context exchange and control. | [LibAC11] | Frederick Hirsch | Candidate work item – Waiting for use case proposal |
| W-9 | Security Encryption Privacy | XML Encryption Incorporate XML-based encryption of assertions and/or other SAML constructs. | [LibPS12] §3.2.2.3 [LibBP12] §3.8 [LibMetadata] |  | Candidate work item – Unassigned |
| W-10 | Profiles Web Services | Back Office Profiles B2B, A2A, and other similar profiles. |  | Krishna Sankar | Candidate work item – Unassigned |
| W-11 | Profiles Web Services Intermediaries Delegation | Mid-Tier Usage Profile or other specification for SAML usage in the middle tier for XML firewalls and similar. |  |  | Candidate work item – Unassigned |
| W-12 | Attributes XACML Protocol | Attribute Retrieval Enhancement Finer-grained attribute retrieval, for example, “All attributes in namespace X.” |  |  | Candidate work item – Unassigned |
| W-13 | Attributes Authorization | Hierarchical Privilege Delegation Hierarchical delegation of privileges among federated attribute authorities. |  |  | Candidate work item – Deferred to a future version |
| W-14 | Interoperability Trust | SAML Server Trust Standardized trust between SAML-enabled servers, apart from what we’re already doing in the metadata work. It may be that the only appropriate action at this stage is to flesh out the security considerations and/or discuss it briefly in the SAML Primer. Some feel that it’s premature to address this, although Liberty has done some work in this area. |  | Jeff Hodges | Candidate work item – Waiting for use case proposal |
| W-15 | Profiles Web Services Intermediaries Delegation | Delegation and Intermediaries Use cases that support arbitrary multi-hop delegation. Liberty WSF supports one-hop impersonation. The relationship of this to WSS needs to be sorted out. @@Should this be combined with the topics above? |  |  | Candidate work item – Unassigned We hope to get more data at the F2F before assigning someone |
| W-16 | Profiles Web Services Intermediaries Delegation | Multi-Participant Transactional Workflows Attaching long-lived assertions to workflows. Reference SSTC email thread with subject line “Multi-participant transactional workflows”. |  | Scott Cantor Bob Morgan Jeff Hodges | Candidate work item – Waiting for use case proposal |
| W-17 | Protocol | Credentials Collector and Assertions This includes pass-through authentication. This is related to W-18. | [CCAdams] [CCLockhart] | Tim Moses? Jeff Hodges | Active work item – Waiting for solution proposal |
| W-18 | Authentication | SASL support Supporting SASL in the authentication methods. This is related to W-17. |  | Jeff Hodges RLBob Morgan | Active work item – Waiting for solution proposal |
| W-19 | Bindings | HTTP Binding Additional protocol binding for direct HTTP use. |  | Scott Cantor | Candidate work item – Waiting for use case proposal |
| W-20 | Bindings | ebMS Binding/Profile Additional protocol binding for ebXML Message Service use and/or additional profile for using SAML to allow for authentication and authorization of ebMS messages. The eGov TC has discussed this latter notion a little, and representatives of the ebxml-msg TC (Dale and Matt) are taking on both questions. |  | Dale Moberg Matt MacKenzie | Candidate work item – Waiting for use case proposal |
| W-21 | Attributes XACML | Baseline Attribute Namespaces For example, a DSML or X.500 profile for a person’s attributes expressed in SAML. | Shibboleth | Scott Cantor Bob Morgan | Candidate work item – Waiting for use case proposal |
| W-22 | Assertions Web Services Auditing | Assertion Caching Persistent caching or mirroring of assertions at multiple sites. We think the WSS SAML token may be related to this; SAML has a protocol to obtain assertions, and there’s also STR. Ideally this would be coordinated with the designs for W-13 through W-15, so that it’s possible to express “I trust this server to cache assertions.” |  |  | Candidate work item – Unassigned |
| W-23 | Protocol | Security Workflow Expressing security processing workflow definitions. |  |  | Candidate work item – Unassigned |
| W-24 |  | (Merged with W-2.) |  |  |  |
| W-25 | Authentication Profiles | Kerberos Support To be defined. |  | John Hughes | Candidate work item – Waiting for use case proposal |
| W-26 | Assertions Auditing | Dependency Audit A “validity-depends-on” feature. |  | Prateek Mishra | Candidate work item – Waiting for use case proposal |
| W-27 | Security Profiles | Security Analysis Enhancements Suggestions from researcher who has done a formal security analysis. (We have not yet received the specific comments.) |  |  | Request for enhancement – Waiting for proposal |
| W-28 | Attributes XACML Authorization Grid | XACML-Proposed Changes Reconcile old authorization decision statement to XACML features, and harmonize attribute syntax across specs. Also see the comments from OGSA, which are similar. We expect these requests to be harmonized and presented to the SAML TC together. | [XACMLRequest] [OGSACmts] |  | Request for enhancement – Considering proposals |

# References

[LibPS11]	Liberty Protocols and Schema Specification, Version 1.1, 15 January 2003, http://www.projectliberty.org/specs/archive/v1_1/liberty-architecture-protocols-schema-v1.1.pdf

[LibBP11]	Liberty Bindings and Profiles Specification, Version 1.1, 15 January 2003, http://www.projectliberty.org/specs/archive/v1_1/liberty-architecture-bindings-profiles-v1.1.pdf

[LibAC11]	Liberty Authentication Context Specification, Version 1.1, 15 January 2003, http://www.projectliberty.org/specs/archive/v1_1/liberty-architecture-authentication-context-v1.1.pdf

[LibPS12]	Liberty Protocols and Schema Specification, Version 1.2 Draft 08, 11 April 2003, http://www.projectliberty.org/specs/draft-lib-arch-protocols-schema-v1.2-08.pdf

[LibBP12]	Liberty Bindings and Profiles Specification, Version 1.2 Draft 08, 11 April 2003, http://www.projectliberty.org/specs/draft-lib-arch-bindings-profiles-v1.2-08.pdf

[LibAC12]	Liberty Authentication Context Specification, Version 1.2, Draft 05, 12 April 2003, http://www.projectliberty.org/specs/draft-lib-arch-authentication-context-v1.2-05.pdf

[LibMetadata]	Liberty Metadata Description and Discovery Protocols, Version 1.0, Draft 06, 13 April 2003, http://www.projectliberty.org/specs/draft-lib-arch-metadata-v1.0-06.pdf

[ShibArch]	Shibboleth Architecture Specification, Draft 05, 2 May 2002, http://shibboleth.internet2.edu/docs/draft-internet2-shibboleth-arch-v05.pdf

[SAMLMetadata]	Meta-data for SAML 1.1 Web Browser SSO Profiles, Draft 07, 23 July 2003, http://www.oasis-open.org/apps/org/workgroup/security/download.php/3005/draft-sstc-saml-meta-data-07.pdf

[CCAdams]	http://lists.oasis-open.org/archives/security-services/200303/msg00033.html

[CCLockhart]	http://lists.oasis-open.org/archives/security-services/200206/msg00007.html

[XACMLRequest]	http://lists.oasis-open.org/archives/security-services/200304/msg00022.html

[OGSACmts]	http://lists.oasis-open.org/archives/security-services/200306/msg00018.html

# Comments

This sounds like we are deprecating all SAML 1.0 elements and URIs. How about “….deprecation of some SAML 1.0 elements and URIs….”