UBL Procurement / TBG1 Harmonisation

Proposed Plan

Mark Leitch

Chair  -  UBL Procurement Subcommittee

June 28th  2006

Introduction

At the UN/CEFACT forum in Vancouver in March 2006, UN/CEFACT and OASIS agreed to co-operate and collaborate in the harmonisation of UBL 2.0 and output of the corresponding work of UN/CEFACT TBGs involved in Procurement and Transportation.  The proposed output of the work is a harmonised set of UN/CEFACT standards for procurement and transportation that incorporates the work of the relevant UBL and TBG experts.

UN/CEFACT subsequently announced the planned collaboration with OASIS and the UBL TC at the UN/CEFACT Plenary in June 2006.

This work is supported in particular by the Northern European Subset (NES) Group comprising public sector bodies in Iceland, Norway, Sweden, Finland and Denmark and the UK.  At time of writing, interest in joining this group has been expressed by Germany, The Netherlands, Austria, Spain and Italy.

Background

This plan, as it relates to the area of Procurement, builds upon

- the presentation by Freddy de Vos (Chair – TBG1) to the UN/CEFACT Plenary in Vancouver on 17th March 2006 which stated:

  - that gap analysis for Invoice (including Credit and Debit Note) would be finalised by end May 2006

  - that gap analysis for Remittance Advice would be finalised by end June 2006

  - that gap analysis for Ordering messages would be finalised by end October 2006

  - that gap analysis for Catalogue messages would be finalised in March 2007

  - that the harmonisation group comprising UBL Procurement members and TBG1 members should work to produce updated and new Business Requirement Specifications

  - that a work plan should be developed for the integration of the UBL documents for which there are not yet TBG1 developments

  - that new projects for Despatch Advice and Receipt Advice would be finalised by end September 2007

  - that the UBL Procurement Group should be incorporated into TBG1; to be finalised at the UN/CEFACT Forum in October 2006

  - that UBL Procurement Group members should become full TBG1 members before 2008

- the summary of agreed current activities and next steps issued by Tim McGrath (UBL) on 16th June 2006 which stated:

  - that a pre-UBL 2.0 gap analysis, with specific focus on Invoice (including Credit and Debit Note) and Remittance Advice had been completed for the normative parts of UBL 2.0

  - that, to support the convergence of UBL schemas with TBG1 Business Requirement Specifications, detailed gap analysis of the following documents would commence on or before 28th August 2006:

    - Invoice (including Credit and Debit Notes)

    - Remittance Advice

    - Ordering Messages

    - Catalogue Messages

  - that the following UBL documents would be re-engineered to provide suitable UN/CEFACT Business requirement Specifications commencing on or before 16th October 2006:

    - Despatch Advice

    - Receipt Advice

    - Freight Invoice

    - Packing List

Recognising that two of TBG1’s finalisation dates have passed, this plan proposes actual dates (in the form of ‘week commencing’) that will enable the harmonisation group to  carry out the work required to get from the start dates listed by UBL to the end dates listed by TBG1.

The plan also proposed the personnel that will be involved from the UBL Procurement Sub Committee;  Freddy de Vos will provide a list of participants from TBG1.

Members of the harmonisation group

It is propose that the harmonisation group should comprise a maximum of six people; three from UBL and three from TBG1.  It is proposed that all meetings must be attended by at least two people from UBL and two people from TBG1.

The UBL harmonisation group members will be:

- Peter Borresen (NITA, Denmark)

  - email:	plb@itst.dk

- Martin Forsberg (Amnis, Sweden)

  - email	martin.forsberg@amnis.se

- Mark Leitch (Tritorr, UK)

  - email	ml@tritorr.com

The TBG1 harmonisation group members will be:

TO BE PROVIDED BY FREDDY DE VOS – TBG1

Documents to be harmonised

The following table compares UBL documents with corresponding TBG1 documents.

| UBL Document | TBG1 Document |
| --- | --- |
| Application Response |  |
|  | Accounting Token for the Supply Chain |
| Catalogue Request | Request For Catalogue |
|  | Catalogue Request Rejection |
| Catalogue | Catalogue |
|  | Catalogue Acceptance |
|  | Catalogue Rejection |
|  | Catalogue Subscription Request |
|  | Catalogue Subscription Acceptance |
|  | Catalogue Subscription Rejection |
|  | Catalogue Update (initiated by Provider) |
| Catalogue Item Update Request | Catalogue Update Request |
| Catalogue Price Update Request |  |
| Catalogue Item Update | Catalogue Update |
| Catalogue Price Update |  |
|  | Catalogue Update Acceptance |
|  | Catalogue Update Rejection |
|  | Catalogue Data Request |
|  | Catalogue Data |
|  | Catalogue Data Request Rejection |
| Request for Quotation |  |
| Quotation |  |
| Purchase Order | Order |
| Simple Purchase Order Response |  |
| Purchase Order Response | Order Response |
|  | Order Change (initiated by Supplier) |
|  | Order Change (initiated by Buyer) |
| Despatch Advice | Despatch Advice |
| Receipt Advice | Receipt Advice |
| Invoice | Cross Industry Invoice |
| Credit Note |  |
| Debit Note |  |
| Self Billed Invoice | Cross Industry Self-Billing Invoice |
| Self Billed Credit Note |  |
| Remittance Advice | Cross Industry Remittance Advice |
| Statement |  |

- Phase 1 of the plan will focus on Invoice, Credit Note and Debit Note , Remittance Advice, Ordering Messages (beginning with Purchase Order) and Catalogue Messages (beginning with Catalogue).

- Phase 2 of the plan will focus on Purchase Order Response, Despatch Advice and Receipt Advice

- Phase 3 of the plan will focus on resolving differences in approach to Cataloguing Messages

- Phase 4 of the plan will focus on Request for Quotation, Quotation, Simple Purchase Order Response and Statement

- Phase 5 of the plan will focus on resolving differences in approach to Order Change, Self Billing, Application Response and Accounting Token.

Proposed Plan Dates

| Ref. | Document (s) | Meeting | Completion Target |
| --- | --- | --- | --- |
| 1 | Invoice (including Credit Note and Debit Note | 3 day workshop w/c 24th July 2006 | End September 2006 |
| 2 | Remittance Advice and Purchase Order | 3 day workshop w/c 4th September 2006 | Mid November 2006 |
| 3 | Catalogue | 3 day workshop w/c 16th October 2006 | End December 2006 |
| 4 | PO Response, Despatch Advice and Receipt Advice | 3 day workshop w/c 4th December 2006 | End February 2007 |
| 5 | Cataloguing Messages (excl. Catalogue) | 3 day workshop w/c 5th February 2007 | End March 2007 |
| 6 | Request for Quotation and Quotation | 3 day workshop w/c 12th March 2007 | End May 2007 |
| 7 | Simple Purchase Order Response and Statement | 2 day workshop w/c 7th May 2007 | Mid July 2007 |
| 8 | Order Change | 2 day workshop w/c 9th July 2007 | End August 2007 |
| 9 | Self Billing (incl. Self Billed Credit Note), Application Response and Accounting Token | 3 day workshop w/c 3rd September 2007 | Mid November 2007 |
| 10 | Any other business. Finalise all messages | 3 day workshop w/c 19th November 2007 | Mid December 2007 |

The table above proposes meeting dates to initiate the harmonisation of the relevant messages,  Interim meetings and or tele-conferences may be required to achieve the target completion dates.

# Footnotes

Packing List was also included under New Common Projects with a note to check whether the UBL packing List is a trade or transportation document; it is the latter.

i.e. elements identified in an initial analysis of the Cross Industry Invoice and Remittance Advice have been added to UBL2.0 prior to release.

UN/CEFACT does not have separate Credit Note and Debit Note documents.

Freight Invoice is a transportation document

Packing List is a transportation document

UN/CEFACT does not have separate Item and Price Update Requests

UN/CEFACT does not have separate Item and Price Updates

Cross industry version not available on TBG1 site

Cross industry version not available on TBG1 site

Cross industry version not available on TBG1 site

Cross industry version not available on TBG1 site

BRS not available on TBG1 site

BRS not available on TBG1 site

UN/CEFACT does not have separate Credit Note and Debit Note documents.

UN/CEFACT does not have separate Self Billed Invoice and Self Billed Credit Note.