UDDI Spec TC Meeting Agenda

Format:	Telecon

Date:		20040127

Chair:		Tom Bellwood, IBM, bellwood@us.ibm.com

Tony Rogers, CA, tony.rogers@ca.com

Secretary:	Luc Clément, luc@iclement.net

Logistics

The TC’s telecon will be held on Tue 27 January 2004 at 12:00 Pacific time, for 2 hrs.

Other conference call times are as follows by region: UTC: Tue-20:00, Seattle: Tue-12:00, New York: Tue-15:00, London: Tue-20:00, Frankfurt: Tue-21:00, Moscow: Tue-23:00, Tokyo: Wed-05:00, Sydney: Wed-07:00, Auckland: Wed-09:00

Call details:
- Toll-Free (US & Canada): 877-302-8255
- Toll: +1-303-928-2609
- Conference ID: 8562030

Thanks to Zhe Wu of Oracle for hosting.

Agenda

1	Attendance	2

2	Additions to Agenda	2

3	Approval of Previous Minutes	2

4	Administrative Items	2

4.1	Next Telecon	2

4.2	Next FTFs	2

4.3	Document Version Control	3

5	Old Business	3

5.1	Review of AR List	3

5.1.1	Update to the “Key Partitions” TN - AR 0002	3

5.1.2	Produce a tModel overviewDocument template – AR 017	3

5.1.3	Review Common TModels - AR 020	3

5.1.4	Obtaining UBR credentials for the TC - AR 021	4

5.1.5	Publish TC published tModels to UBR - AR 022	4

5.2	UDDI Interop Demo for Future Conferences	4

5.3	Updated “Common tModels” at http://uddi.org/tmodels.html	4

5.4	TC FAQ Page	4

5.5	UDDI v.Next Plan	4

5.5.1	Taxonomy Management - REQ 11-14	5

5.5.2	Access Control REQ 16	5

5.5.3	WS-Security Compatibility REQ 04	6

5.5.4	Extended Find Qualifiers for Bags REQ 20	6

5.5.5	Contacts Requirement	6

5.6	Technical Note Proposal – Web Services Management	6

6	New Business	6

6.1	Additions to the Agenda	6

7	Adjournment	6

# Attendance

The Secretary will take attendance.

# Additions to Agenda

TBD.

# Approval of Previous Minutes

Motion:

Motion to approve the minutes of our 13 January 2004 telecon, which are posted at: http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/5033/TCMinutes-V1.1-20040113.doc

Minutes:

# Administrative Items

## Next Telecon

Our next telecon is scheduled for 2 March 2004.  It will be hosted by Tony Rogers of Computer Associates. We are looking for a host for the following telecom, on 23 March 2004.

Minutes:

## Next FTFs

Our next meeting after this telecom will be the Face-to-Face meeting hosted by France Telecom in South San Francisco on 10-12 February (Tuesday-Thursday).  The site is located at:

France Telecom R&D Lab

801 Gateway Boulevard, Suite 500
South San Francisco

Details are posted on the OASIS site, and Maud has sent out information on recommended hotels. We have 10 confirmed attendees so far, but it’s not too late to let us know…

We have a lot to get through in this face-to-face, so should we plan to start at 9am? Or will we need to plan on 10am to allow for those arriving on the day?

TC to discuss the results so far of the poll in progress on suitable dates for a Face-to-Face in New Zealand.

Minutes:

## Document Version Control

Luc to discuss issues he’s encountered in document version control. Some authors are adding revisions while others are not.

Minutes:

# Old Business

## Review of AR List

Review and obtain status from AR owners.

### Update to the “Key Partitions” TN - AR 0002

| Update Key Partitions TN | Andrew Hately | Open | 2 Dec 2003 |  | --- |
| --- | --- | --- | --- | --- | --- |
|  | #0002 | Tony.Rogers@ca.com |

This item will be deferred to the February FTF meeting.

Minutes:

### Produce a tModel overviewDocument template – AR 017

|  | Value set tModel overvie...nce document | Max Voskob | Open | 11 Oct 2003 | --- | --- |
| --- | --- | --- | --- | --- | --- | --- |
|  | #0017 | max.voskob@paradise.net.nz |

Overall status:

- Done - Tony to confirm Luc’s updates are OK

- Done - Luc to produce HTM/PDF versions

- Max to produce and TC to review the template

- TC to vote on the template and TN

- Luc to post each to UDDI.org

Max is targeting 27 January 2004 for the first draft of the templates for this TN.

Max to report on progress.

Minutes:

### Review Common TModels - AR 020

| Editorial Review of Common TModels | Anne Thomas Manes | Open | 27 Jan 2004 |  | --- |
| --- | --- | --- | --- | --- | --- |
|  | Tony Rogers |  |

Anne and Tony to report.

Minutes:

### Obtaining UBR credentials for the TC - AR 021

| Provide TC Secretary with Account Credentials | Andrew Hately | Open | 16 Jan 2004 |  | --- |
| --- | --- | --- | --- | --- | --- |

Andrew to report.

Minutes:

### Publish TC published tModels to UBR - AR 022

| Publish TC published tModels to UBR | Luc Clement | Open | 10 Feb 2004 |  | --- |
| --- | --- | --- | --- | --- | --- |

Luc to report on progress.

Minutes

## UDDI Interop Demo for Future Conferences

This item will be deferred to the February FTF meeting.

Minutes:

## Updated “Common tModels” at http://uddi.org/tmodels.html

See AR020, AR021, AR022.

Minutes:

## TC FAQ Page

Luc to report on progress.

Minutes:

## UDDI v.Next Plan

Below is our current plan for reaching completion of our v.Next effort.  Please see the document posted at http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/5126/uddi-vnext-requirements-list.htm for details on each of the requirements and their individual itemized priorities.  TC to review items below as they come due, and discuss ability to meet target milestones.

| Milestone | Solution# | Owner | Target |
| --- | --- | --- | --- |
| Post Solution Documents |
| Access Control | 016 | Andrew, John, Luc, Ugo | 1/15 – overdue |
| Improving Trustworthiness | 018 | Andrew, Tony, Ugo | 1/31 – impending |
| Extended findQualifiers for Bags | 020 | Claus, Daniel, Tom | 1/15 – overdue |
| keyedReferenceGroup Behavior Override | 023 | Matthew, Claus, Tom | 1/31 – impending |
| WS-Security Compatibility | 004 | Andrew, Max | 1/15 – first draft |
| Federation Enablement | 021 | Claus, Max | 2/28 or sooner |
| Taxonomy Items | 011 | Max, Matthew, Daniel | 1/30 – modified |
| Grid Services | 017 | Matthew, John | 2/28 |
| Misc Items | 026 | Tom | 1/30 – on track |
| WSDL 2.0 Compatibility | 003 | John, Claus | TBD |
| Specification Assembly & Review |
| All Solution Documents Reviewed |  |  | 3/30 |
| Assemble Specification from Solution Docs |  |  | 4/30 |
| Review |  |  | 5/30 |
| Editorial Pass |  |  | 6/15 |
| Review |  |  | 7/15 |
| Editorial Pass |  |  | 7/30 |
| Review & Vote |  |  | 9/30 |

Minutes:

### Taxonomy Management - REQ 11-14

A separate telecom was held 19 January (thank you to Anne for hosting this call) to start discussion of the need for semantic search in UDDI. It has been decided to separate the discussion of taxonomy management (which will retain the REQ 11-14 numbering) from semantic search, which will be added as a new requirement.

Max to report on progress on taxonomy management requirement and next steps.

Katia and Massimo to report on progress drafting the new requirement for semantic search.

Minutes:

### Access Control REQ 16

Report from Andrew, John, Luc and Ugo on progress getting the first draft of this solution document in place.

Minutes:

### WS-Security Compatibility REQ 04

The first draft of this document was loaded into KAVI just prior to the 13 January telecon. TC to review. This document is fairly short, so it would be helpful if everyone were to read it prior to the telecom.

Minutes:

### Extended Find Qualifiers for Bags REQ 20

Report from Claus, Daniel and Tom on progress getting the first draft of this solution document in place.

Minutes:

### Contacts Requirement

This requirement arose out of discussion over access control, to be discussed. Prioritization will take place at the SF FTF.

Luc to assign a REQ number.

Minutes:

## Technical Note Proposal – Web Services Management

Adam Blum proposed a Technical Note in his mail at http://lists.oasis-open.org/archives/uddi-spec/200401/msg00086.html.

TC to discuss the proposal and request to include it as an agenda item for the SF FTF.

# New Business

## Additions to the Agenda

TBD.

# Adjournment