Agenda of UDDI Spec TC FTF Meeting – France Telecom Labs, South San Francisco, CA, USA

Date:		20040210 - 20040212

Chairs: 		Tom Bellwood, IBM, bellwood@us.ibm.com

Tony Rogers, Computer Associates, Tony.Rogers@ca.com

Secretary:	 Luc Clément, luc@iclement.net

Logistics

The TC Face-to-Face will be hosted by France Telecom at:

France Telecom R&D Lab

801 Gateway Boulevard, Suite 500
South San Francisco, CA 	USA

for 3 days on 10 Tue through 12 Thurs, February 2003. The meeting will commence at 10:00am Tuesday, and at 9:00am Wednesday and Thursday.

The chairs would like to extend thanks to Maud Cahuzac and Shishir Garg of France Telecom for hosting this FTF.

Agenda

1	Attendance	1

2	Additions to Agenda	2

3	Approval of Previous Minutes	2

4	Schedule for FTF Meeting by Day	2

5	Old Business	3

5.1	Review of AR List	3

5.1.1	Update to the “Key Partitions” TN - AR 0002	3

5.1.2	Produce a tModel overviewDocument template – AR 017	3

5.1.3	Publish TC published tModels to UBR - AR 022	3

5.2	Change Requests	4

5.2.1	Proposed Errata – “Using WSDL in a UDDI Registry, v2” TN	4

5.2.2	Proposed Errata – “UDDI as the registry for ebXML Components” TN	5

5.2.3	CR053 – Change to keyGenerator categorizations	5

5.3	Spec/Standard Interop Demo at XML 2003	5

5.4	Discussion of QoS Proposal – Adam Blum	5

6	UDDI v.Next Discussion of Proposals	5

6.1.1	Access Control REQ 16	6

6.1.2	WS-Security Compatibility REQ 04	6

6.1.3	Improving Trustworthiness REQ 18	6

6.1.4	Taxonomy Management - REQ 11-14	7

6.1.5	Extended Find Qualifiers for Bags REQ 20	7

6.1.6	Keyed Reference Group Behavior Override - REQ 23	7

6.1.7	Taxonomy Management - REQ 11-14	7

6.1.8	Contacts Requirement – REQ 27	7

7	Additions to Agenda	7

8	ADJOURNMENT	7

# Attendance

Chairs will take attendance.

# Additions to Agenda

- TBD

# Approval of Previous Minutes

Motion:

Motion to approve the minutes of the 20040127 meeting, which are posted at:   http://www.oasis-open.org/committees/download.php/5286/TCMinutes-V1.1-20040127.doc

Minutes:

# Schedule for FTF Meeting by Day

Timing of items subject to change based on our progress.   Two teams to work on items in parallel during breakouts.   Suggested content for Breakout Groups:

A	Access Control, WS-Security, Trustworthiness

B	Taxonomy Mgmt, Inquiry Enhancements, Grid Items, Contacts Element Enhancements

| Tuesday |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Open Meeting & Take Attendance | 10:00 | - | 10:15 |
|  | Review AR List | 10:15 | - | 10:45 |
|  | Review Change Requests | 10:45 | - | 11:15 |
|  | Discuss breakout assignments & work product goals | 11:15 | - | 12:00 |
|  | LUNCH | 12:00 | - | 13:00 |
|  | Breakout Session – Group A (main room) | 13:00 | - | 15:00 |
|  | Breakout Session – Group B (secondary room) | 13:00 | - | 15:00 |
|  | Afternoon Break | 15:00 | - | 15:30 |
|  | Breakout Session – Group A (main room) | 15:30 | - | 17:30 |
|  | Breakout Session – Group B (secondary room) | 15:30 | - | 17:30 |
| Wednesday |  |  |  |  |
|  | Review Progress from Groups A & B / Adjust Schedule | 9:00 | - | 9:30 |
|  | Define / Agree on Day’s Goals | 9:30 | - | 9:45 |
|  | Breakout Session – Group A (main room) | 9:45 | - | 12:00 |
|  | Breakout Session – Group B (secondary room) | 9:45 | - | 12:00 |
|  | LUNCH | 12:00 | - | 13:00 |
|  | Discussion & Report from Steering Committee | 13:00 | - | 14:00 |
|  | Discussion & Report from Demo Subcommittee | 14:00 | - | 14:30 |
|  | Afternoon Break | 14:30 | - | 15:00 |
|  | Systinet & Amberpoint present QoS Proposal (Guest Speaker) | 15:00 | - | 16:00 |
|  | Breakout Session – Group A (main room) | 16:00 | - | 17:30 |
|  | Breakout Session – Group B (secondary room) | 16:00 | - | 17:30 |
| Thursday |  |  |  |  |
|  | Review Progress from Groups A & B / Adjust Schedule | 9:00 | - | 9:30 |
|  | Define / Agree on Day’s Goals | 9:30 | - | 9:45 |
|  | Breakout Session – Group A (main room) | 9:45 | - | 12:00 |
|  | Breakout Session – Group B (secondary room) | 9:45 | - | 12:00 |
|  | LUNCH | 12:00 | - | 13:00 |
|  | Discussion & Report from Steering Committee | 13:00 | - | 14:00 |
|  | Discussion & Report from Demo Subcommittee | 14:00 | - | 14:30 |
|  | Afternoon Break | 14:30 | - | 15:00 |
|  | Group Discussion – Review of Progress from Groups A & B | 15:00 | - | 17:00 |
|  | Adjourn | 17:00 |  |  |

# Old Business

## Review of AR List

### Update to the “Key Partitions” TN - AR 0002

| Update Key Partitions TN | Andrew Hately | Open | 2 Dec 2003 |  | --- |
| --- | --- | --- | --- | --- | --- |
|  | #0002 | Tony.Rogers@ca.com |

Andrew to present on progress.

Minutes:

### Produce a tModel overviewDocument template – AR 017

|  | Value set tModel overvie...nce document | Max Voskob | Open | 11 Oct 2003 | --- | --- |
| --- | --- | --- | --- | --- | --- | --- |
|  | #0017 | max.voskob@paradise.net.nz |

Overall status:

- Done - Tony to confirm Luc’s updates are OK

- Done - Luc to produce HTM/PDF versions

- Max to produce and TC to review the template

- TC to vote on the template and TN

- Luc to post each to UDDI.org

Review posting from Max (was due week of 2/1) of the templates and the TN

Minutes:

### Publish TC published tModels to UBR - AR 022

| Publish TC published tModels to UBR | Luc Clement | Open | 10 Feb 2004 |  | --- |
| --- | --- | --- | --- | --- | --- |

Where this item stood at the last telecon:

- Creation of Key Partitions

Andrew brought up the point that key partitions are needed to support some of the tModels to be published to the http://uddi.org/tmodels.html. keyGenerator tModels are required to support the tModels under consideration (http://lists.oasis-open.org/archives/uddi-spec/200401/msg00011.html)

uddi:ebxml.org:keygenerator 
uddi:ebxml.org:collaborationprotocolagreement:keygenerator 
uddi:ebxml.org:collaborationprotocolagreement:v1.0:keygenerator 
uddi:ebxml.org:collaborationprotocolagreement:v2.0:keygenerator 
uddi:ebxml.org:collaborationprotocolprofile 
uddi:ebxml.org:messageservice 
uddi:uddi.org:wsdl 
uddi:uddi.org:wsdl:categorization 
uddi:uddi.org:xml 
uddi:untmg.org 
uddi:untmg.org:businessprocessspecificationschema

Luc and Andrew were to take the discussion off-line.

- Adding a section specifying the keyGenerator associated with the key space for which a given tModel’s key lies within

Andrew pointed out that we should specify with each tModel the keyGenerator tModel associated with the key space that the registered tModels lie within. Luc agreed with this.

We discussed adding an additional section to each tModel description which would provide this information. Luc was to retrofit to the document.

- Open issue with the WSDL Address tModel

Luc pointed out at http://lists.oasis-open.org/archives/uddi-spec/200401/msg00119.html a discrepancy of the modeling used for the WSDL Address tModel in section 2.5.2 of the “Using WSDL in a UDDI Registry, v2”. At issue is that the mapping is incomplete (according to Luc).

If the TC agrees with updating the TN whereby the bindingTemplate also MUST be categorized with a reference to the "WSDL Address" tModel, then there are two requisite changes to the WSDL Address tModel (B.9.1):

- it needs to be changed to a "categorization" tModel; and

- a valid value (Section B.9.3) needs to be assigned (i.e. wsdl:address or something like that).

John was to review this topic further before responding and will follow up with Luc.

Luc, John and Andrew to report on progress from last meeting.

Minutes

## Change Requests

### Proposed Errata – “Using WSDL in a UDDI Registry, v2” TN

Discussion of the propose errata to the “Usign WSDL in a UDDI Registry, v2” TN per:

  - http://lists.oasis-open.org/archives/uddi-spec/200401/msg00119.html

  - http://lists.oasis-open.org/archives/uddi-spec/200402/msg00004.html

Minutes:

### Proposed Errata – “UDDI as the registry for ebXML Components” TN

Discussion of the proposed errata to the “UDDI as the registry for ebXML Components” TC per http://lists.oasis-open.org/archives/uddi-spec/200402/msg00005.html.

Minutes:

### CR053 – Change to keyGenerator categorizations

At the 20040127 telecon, Claus presented the CR but did mention that there are open issues brought up by John’s mail (refer to http://lists.oasis-open.org/archives/uddi-spec/200401/msg00110.html). Claus suggested that we need another round of discussion on this before we can close on the CR; John will work with Claus on this.

Discussion deferred to the 20040302 telecon.

Minutes:

## Spec/Standard Interop Demo at XML 2003

Discussion from sub-team on what we will pursue, the schedule and potential events.

Minutes:

## Discussion of QoS Proposal – Adam Blum

Adam Blum proposed a Technical Note in his mail at http://lists.oasis-open.org/archives/uddi-spec/200401/msg00086.html.  Adam to present and TC to discuss proposal.   TC to also discuss need for liaison with WSDM TC and how to proceed.

# UDDI v.Next Discussion of Proposals

Below is our current plan for reaching completion of our v.Next effort.  Please see the document posted at http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/5164/uddi-vnext-requirements-list.htm for details on each of the requirements and their individual itemized priorities.  TC to review items below as they come due, and discuss ability to meet target milestones.

| Milestone | Solution# | Owner | Target |
| --- | --- | --- | --- |
| Post Solution Documents |
| Access Control | 016 | Andrew, John, Luc, Ugo | 1/15 – overdue |
| Improving Trustworthiness | 018 | Andrew, Tony, Ugo | 1/31 – impending |
| Extended findQualifiers for Bags | 020 | Claus, Daniel, Tom | 1/15 – overdue |
| keyedReferenceGroup Behavior Override | 023 | Matthew, Claus, Tom | 1/31 – impending |
| WS-Security Compatibility | 004 | Andrew, Max | 1/15 – first draft |
| Federation Enablement | 021 | Claus, Max | 2/28 or sooner |
| Taxonomy Items | 011 | Max, Matthew, Daniel | 1/30 – modified |
| Grid Services | 017 | Matthew, John | 2/28 |
| Misc Items | 026 | Tom | 1/30 – on track |
| Support for expanded contacts features in UDDI | 027 | Daniel |  |
| WSDL 2.0 Compatibility | 003 | John, Claus | TBD |
| Specification Assembly & Review |
| All Solution Documents Reviewed |  |  | 3/30 |
| Assemble Specification from Solution Docs |  |  | 4/30 |
| Review |  |  | 5/30 |
| Editorial Pass |  |  | 6/15 |
| Review |  |  | 7/15 |
| Editorial Pass |  |  | 7/30 |
| Review & Vote |  |  | 9/30 |

Minutes:

### Access Control REQ 16

Minutes:

.

### WS-Security Compatibility REQ 04

Minutes:

### Improving Trustworthiness REQ 18

Minutes:

.

### Taxonomy Management - REQ 11-14

Minutes:

### Extended Find Qualifiers for Bags REQ 20

Minutes:

### Keyed Reference Group Behavior Override - REQ 23

Minutes:

### Taxonomy Management - REQ 11-14

Minutes:

### Contacts Requirement – REQ 27

Minutes:

# Additions to Agenda

Minutes:

# ADJOURNMENT