WSDM Action Item List

| # | Date Opened | Status | Target Date | Owner(s) | Description | Status Update |
| --- | --- | --- | --- | --- | --- | --- |
| 7 | 8/17/04 | Closed | 10/19/04 | Tom Studwell | Progressing Event format | First meeting next week?? Still working on writeup Review 10/21 Moved to WEF action items |
| 28 | 10/08/04 | Closed | 10/19/04 | Igor | MOWS: Request Processing: Fold message into one construct |  |
| 29 | 10/08/04 | Closed | 10/19/04 | Igor | MOWS: Attachments |  |
| 30 | 10/08/04 | Closed | 10/19/04 | Igor | MOWS: change ‘IT Resource’ to Resource’ and add terminology so that WS-Resource is different from ‘resource’ |  |
| 27 | 10/08/04 | Closed | 10/19/04 | Igor | MOWS: Request Processing: More finegrained topics on state |  |
| 16 | 8/17/04 | Closed | 10/19/04 | Heather | Open discussion on finding by capability | 9/30: Heather will provide an update 10/1 posted capabilities 10/02 Compromise Writeup: property w/ URIs and metadata on prop/op/events for its capability 10/08, due 10/13/04 Submitted proposal 10/18 Review 10/21 |
| 12 | 8/17/04 | Closed | 10/21/04 | Heather + Homayoun, William, Warren, Andrea | MetaData proposals in MUWS | Initial walk thru proposal by someone Sept 14 Heather to set up a call for next week Sept 14 9/30: Heather: still working – will make progress by next week Writeup review in progress |
| 32 | 10/08/04 | Closed | 10/21/04 | Heather/WilliamV | Advertise Section | advertise events creation publication (?Igor) registration (is this a registration capability) events upon adding ifc for extends service group registry; content model submitted 10/18 review 10/21 |
| 4 | 8/17/04 | Closed | 10/21/04 | Nick/Karl | Operational state change will need a State Change Event; which OperationalStateChange can extend and RequestProcessingState change can extend | Convened discussion Sept 9th Part of State subgroup 9/30: Nick will post draft by next week 10/7: expect review next week 10/14 |
| 18 | 8/17/04 | In Progress | 9/26/04 | Bryan Murray and William | Put all advice and patterns of use for discovery into the primer | Sept 17th, review outline 9/26 9/30: plan on next week 10/06: bryan not on call to review |
| 31 | 10/08/04 | Closed | 10/19/04 | Fred | Digest | submitted 10/18 review 10/21 |
| 33 | 10/08/04 | Closed | 10/19/04 | Heather/WilliamV | Discovery Section | discovery registry query (is this a registrySearch capability)(or one coarse grain capability), ifc extends service group query relationships query submitted 10/18 review 10/21 |
| 19 | 8/17/04 | HibernateV2 | 9/23/04 | Homayoun | Operable Service Group proposal | 9/30: Will post next week for discussion 10/14 10/6 : will post before next call Hibernated till WSDm 2.0 |
| 1 | 8/17/04 | Hibernate | 10/9/04 | Dave Snelling | WS-RF requirement clarification EPR from WSDL | Find current wording and repost link or wording to WSDM list – Bryan Murray – before next call – done 9/8 Hold issue open 1 more month and revisit in light of implied javascript:DynObject.all.DynObject14.ZoomSpot(); resource pattern rework |
| 6 | 8/17/04 | Closed | ? | William | Add taxonomies markup to MUWS | In Sept 8th draft WSDM team to review in Sept 16th call A few issues remain on taxonomy: Shorthand for efficient transfer – Andrea Word smithing for clarification to harmonize relationships and MOWS wording – Igor 9/30: will be done by next call |
| 5 | 8/17/04 | Closed | 916/04 | Igor | Investigate adding provider context in request processing notification. | Open content model for this, update by Sept 9th, now Sept 16th 9/30: Done and reviewed |
| 20 | 8/17/04 | Closed | 9/16/04 | WilliamV | Add section to MUWS on how to use WS-N | Added to sept 9th draft review sept 16th, do we need more detail? |
| 8 | 8/17/04 | Closed | 9/17/04 | David Melgar, Heather, Tom, Winston | Write up a proposal for the TC to consider on registries | 9/30: Will submit 10/1 for discussion next week 10/4: Posted registry proposal See AI 32 and 33 |
| 17 | 8/17/04 | Closed | 9/23/04 | WilliamV | Write up a capability that emits create/destroy events | In Sept 8th draft Review in Sept 16th meeting Review changes for consensus 9/23 9/30: William: work done, need to review |
| 25 | 9/23/04 | Closed | 9/26/04 | WilliamV | Change the name of Identity property ‘Name’ to ‘Caption’ | Add xml:lang to identity.caption - William Multi value caption in identity 9:30 Done and reviewed in this call |
| 26 | 9/23/04 | Closed | 9/26/04 | WilliamV | Add Description property to Identity | Same format as caption (needed for better mapping from CIM model) 9/30: Done and reviewed in this call |
| 24 | 8/17/04 | Closed | 9/29/04 | Heather | Oct 20th Boston F2F Logisitics | Oct 20th Boston host of WSDM F2F – Tony Rodrigez/EMC; Igor/CA; Junaid/Sun; Nashua, NH/HP?, Novelle?; IBM – check into Lotus as host site – Hal - BEA will check into, 9/30: Heather: not heard from EMC. No luck at Lotus No success from William Hal and Igor will both check today 10/09/04 Fred Maciel will host at Hitachi |
| 11 | 8/17/04 | Closed | 9/29/04 | Heather | Normative description of Name and Identity | Posted definitions Sept 29th review 9/30: did this get reviewed by the TC – did not discuss in call? |
| 14 | 8/17/04 | Closed | 9/29/04 | Igor | Updated MOWS for request processing lifecycle progress | Updated in 9/15 draft , discuss 9/16, now 9/29 9/30: Done |
| 10 | 8/17/04 | Closed | 9/29/04 | Mike Perks | Internationalization of ‘Names’ proposal | Does XML locale work Posted suggestion 9/16 Discussed on 9/23 See if anything needs to be added to taxonomies - Mike Names and extensibility – do we need to define how to extend or move to taxonomy -– William 9/30: was marked as done in word document – did not discuss. |
| 15 | 8/17/04 | Closed | 9/29/04 | Tom | Pointer to WS-RF proposals on metadata posted to WSDM TC | Still writing up proposals for posting this week (with recommendation) – Sept 10th Based on selection by TC, detailed writeup - end of Sept |
| 23 | ? | Closed | 9/29/04? | WilliamV | Update MUWS for Capability definition and Management related Capabilities | Created by Igor 9/30: Done – reviewed today?? |
| 9 | 8/17/04 | Closed | 9/29/04 | WilliamV | Relationships issues resolution | In progress on Friday calls 2 remaining issues for call tomorrow 1-3 et All issues resolved or hibernated William will pull into MUWS and schedule review 29th 9/30: Done – to be reviewed. (Later Igor and William agreed to discuss Igor’s issues offline and come back with an update) |
| 3 | 8/17/04 | Closed | 10/18/04 | WilliamV | Put a note in WSDM specification about get all data of messages performance impact (issue 2) in section to be added on how to use WS-Notification or Relationship section, don’t do something in WSDM in the interim | Posted new draft Sept 9, review open till following week |
| 2 | 8/17/04 | Closed | 10/19/04 | WilliamV | Requirement on WS-N to define a content filter on the returned event (only subset of information in message) | Write up to wsdm Friday Sept 3rd Reviewed Sept 9th, remove last sentence and submit to WS-N William submitted 10/19 Took as an issue on schema compliance, willing to allow WS-N to decide |
| 40 | 10/20/04 | Closed | 10/26 | Igor | MUWS Concepts: Define “Manageability Interface” which represents Manageability capabilities” |  |
| 41 | 10/20/04 | Closed | 10/22/04 | William | MUWS Concepts: WS RP wording |  |
| 104 | 10/20/04 | Closed | 10/26 | Igor | MUWS Concepts: Picture ‘c’ – change text to “availability of Resource” |  |
| 42 | 10/20/04 | Closed | 10/26 | Igor | MUWS Concepts: Add Capability Interface to UML |  |
| 43 | 10/20/04 | Closed | 10/26 | Igor | MUWS Concepts: Differentiate between ‘Manageability Interface” and “Ma nageability Capability” in MUWS and MOWS |  |
| 44 | 10/20/04 | Closed | 10/26 | Igor/William | MUWS Concepts: Define Manageability Capability Interface” |  |
| 27 | 9/23/04 | Open | 9/24/04 | Heather | MUWS: Identity Write up of Name property |  |
| 45 | 10/20/04 | Closed |  | Bryan | Metrics: Reset occurred event |  |
| 46 | 10/20/04 | Open | 03/05 | Igor/Bryan | Primer: needs examples for how interfaces interfaces relate – “How to tell your WS is ok” |  |
| 47 | 10/20/04 | Closed | 10/26 | Igor | MOWS Concepts: Align with changes to MUWS concpets |  |
| 48 | 10/20/04 | Closed | 10/26 | Igor | MOWS Concepts Fix Diagram to add “Management” to Functional, Resource, Service in picture |  |
| 49 | 10/20/04 | Closed | 10/26 | Igor | MOWS Concepts Replace concepts in MOWS with Igor’s new concepts |  |
| 50 | 10/20/04 | Closed | 10/22 | Bryan | Metrics: move Reset capability to WSDM 2.0 |  |
| 51 | 10/20/04 | Open | 12/04 | Heather/Bryan | Metrics: submit SinceReset and resetAt properties to DMTF |  |
| 52 | 10/20/04 | Closed | 10/22 | Bryan/William | Metrics: LastUpdated is optional |  |
| 53 | 10/20/04 | Closed |  | Bryan/William | Metrics: move some metrics Attributes to Metadata: ChangeTypes, TimeScope, GatheringTime | Removed from attributes Still need to create Metadata Moved to management metadata proposal |
| 54 | 10/20/04 | Closed |  | Bryan | Metrics: unify descriptions of metrics attributes between definition section and datatypes section |  |
| 55 | 10/20/04 | Closed |  | Igor | Metrics: define methodology for describing types to notational conventions (parens on types) |  |
| 56 | 10/20/04 | Closed | Nov 2 | Bryan | Metrics: Figure out how to allow subscription to all changes in all metrics: | Options: Add metric topics and specify that property change events on metric properties should post to a generic wsdm/metrics topic. Add capabilities attribute to all properties Adding a capabilities metadata element |

| 57 | 10/20/04 | Open |  | Bryan | Metrics: Add Metric Group to metadata | Heather will send to Bryan |
| --- | --- | --- | --- | --- | --- | --- |
| 58 | 10/20/04 | Closed | 10/28 | Bryan/Igor | Metrics: Move IntegerMetric and DurationMetric datatypes from MUWS as examples to MOWS as normative | Removed from MUWS |
| 59 | 10/20/04 | Review | 11/08/05 | Igor | Metrics: Move IntegerMetric and DurationMetric datatypes from MUWS as examples to MOWS as normative | Igor needs to add to MOWS |
| 60 | 10/20/04 | Closed |  | Bryan | MUWS Metrics: How to create a metric type |  |
| 61 | 10/20/04 | Closed |  | William | Capabilities: Add Manageability characteristics capability |  |
| 62 | 10/20/04 | Closed |  | William | Capabilities: Put ManageabilityCapability in ManageabilityCharacteristics |  |
| 63 | 10/20/04 | Review |  | William | Capabilities: Add Manageability Characteristics Notification Topic | pending decision on how to subscribe to notifications for an entire capability 11/5 approved to add Resource topic + capability topic that resource providers publish to based on when events in the capability occurs or there is a property in the capability that changes. |
| 64 | 10/20/04 | Closed |  | William/Igor | Capabilities: Markup MUWS and MOWS with capability URIs | William: all uri’s say xxx right now and need to be updated Igor needs to do for MOWS |
| 65 | 10/20/04 | Closed |  | William | Capabilities: note that capabilities are hints at a level of capability |  |
| 66 | 10/20/04 | Closed | 10/28 | Homayoun | Capabilities : Complex Manageabilities Capabilities Proposal | proposal posted 10/27 (send template to Homayoun) Add section to Primer AI 113 |
| 67 | 10/21/04 | Closed | 11/03 | Nick | Add substates to the example |  |
| 68 | 10/21/04 | Closed | 10/22 | Nick | State: 1 state category with substate qualifier with one timestamp for last transition. No timestamp per highlevel and substate transitions |  |
| 69 | 10/21/04 | Closed | 10/22 | William | State: State Information Type changed to OperationState wrapper around state information element |  |
| 70 | 10/21/04 | Closed | 10/22 | William | State: Change state change notification datatype to state transition information datatype which has begState, endState, transitionTime, transitionName |  |
| 71 | 10/21/04 | Closed | 10/22 | William | State: Add last transition property which is transition information type (last state,entered state, timeEnteredState, transitionName?, |  |
| 72 | 10/21/04 | Closed | 10/29 | Nick/William | StateDocument State Pattern (State model URI, CurrentState, Transition Info |  |
| 72a | 10/21/04 | Closed | 10/29 | Nick | Determine if we still have a TransitionName and what the dataType of TransitionName is |  |
| 73 | 10/21/04 | Closed | 10/29 | Nick/William | State: Make OperationalState an example of the State Pattern |  |
| 74 | 10/21/04 | Closed | 10/28 | Nick | State: Status capability – separate from State | submitted, reviewed 10/28, accepted |
| 97 | 09/04 | Hibernated | V2 | Nick | State: XML schema to define how to represent a state model – states and transitions and events | Decide if we need this for 1.0 To WSDM V2 |
| 98 | 09/04 | Closed | 10/29 | Nick | State: add Metadata on state property (or is this a new property) to indicate if the state is up-ish or down-ish |  |
| 99 | 09/04 | Closed | 10/29 | Nick/Karl | State: define events for state models and transitions |  |
| 21 | 8/17/04 | Open | 9/16/04 | Karl | State: State/Behavior documents reference posted to WSDM (requirements/2 possible implementations) | 9/30: Karl will be posting documents (background, requirements and proposals for alternative approaches) to DMTF State and Behavior group 10/1 for discussion on following Monday’s wg call. Once discussed there, will provide to WSDM |
| 101 | 09/04 | Open | ? | Karl | State: Arch work that needs to be done to glue this together, write down and present to DMTF state/behavior and WSDM | To an Issue? |
| 75 | 10/21/04 | Closed |  | Studwell | WEF: Rename to WSDM Event Format | Updates to tc by nov 1 |
| 76 | 10/21/04 | Closed |  | Studwell | WEF: move EventTime to SituationTime in Situation | Updates to tc by nov 1 |
| 77 | 10/21/04 | closed |  | Studwell | WEF: eventIdType is changed from xsd: ID to xsd:URI | Updates to tc by nov 1 |
| 78 | 10/21/04 | Closed |  | Studwell | WEF: Keep Priority | Updates to tc by nov 1 |
| 79 | 10/21/04 | Closed |  | Studwell | WEF: Change component address to allow multiple addresses | Updates to tc by nov 1 |
| 80 | 10/21/04 | Closed |  | Studwell | WEF: Do not define address types | Updates to tc by nov 1 |
| 81 | 10/21/04 | Closed |  | Studwell | WEF: Make grey boxes in diagram into examples | Updates to tc by nov 1 Removed. |
| 82 | 10/21/04 | Closed |  | Studwell | WEF: speficIdentifier container should be removed, identiefiers go into compoentIdentifier as an identifier container | Updates to tc by nov 1 |
| 83 | 10/21/04 | Closed |  | Studwell | WEF: MsgIdTYpe – keep, figure out how to represent as part of MsgId element |  |
| 84 | 10/21/04 | Closed |  | Studwell | WEF: ReasoningScope to WSDM 2.0 | Updates to tc by nov 1 |
| 85 | 10/21/04 | Closed |  | Studwell | WEF: SituationExtension, delete, it is in the situation container | Updates to tc by nov 1 |
| 86 | 10/21/04 | Closed |  | Studwell | WEF: SituationExtension delete, should go directly into Situation container | Dup of 85 |
| 87 | 10/21/04 | Closed |  | Studwell | WEF: msgLocale, move to XMLLang tag on msg element |  |
| 88 | 10/21/04 | InProgress | 10/27/04 | Studwell | WEF: Update and submit WEF proposal | (separate call) Updates to tc by nov 1 |
| 89 | 10/21/04 | Open | 11/08 | William | WEF: Add WEF proposal to MUWS | pending WG approval |
| 13 | 8/17/04 | Closed | 10/28/04 | Heather | Metadata: Revisit Metadata rendering decision when there’s a WS-RF metadata doc if its by Sept something | Options note going out Sept 9th (discussed on WSRF 22nd call) Tom hopes to have a draft in WS-RF by end Sept AIs 114, 115, 116 |
| 90 | 10/21/04 | Closed | 10/28/04 | Maguire | MetaData: Decide 10/28/04 to use Metadata spec or not | ping mailing list for alternatives to ws-rmd |
| 91 | 10/21/04 | Review | 11/11/04 | William | MetaData: Adding Metadata elements to documentation |  |
| 92 | 10/21/04 | Closed | 10/22 | William | Discovery: add discovery section from Heather |  |
| 93 | 10/21/04 | Closed | 10/22 | William | Discovery: add clarifying changes from discussion (in document) |  |
| 94 | 10/21/04 | Closed | 10/22 | William/Heather | Discovery: make clear list of options is not an exclusive list |  |
| 95 | 10/21/04 | Closed | 10/28 | Igor | MOWS: change example from printer (myManageability) |  |
| 96 | 10/21/04 | Closed | 10/28 | Igor | MOWS: Req processing non well formed elements or binary |  |
| 97 | 10/21/04 | Closed | 10/28 | Igor/Fred | MOWS: Integrate Digest from Fred |  |
| 22 | 8/17/04 | Open | 9/23/04 | Karl, Andrea | MOWS: Need to determine how MOWS relates to CIM | ? to Issue? Note from Karl on where in the DMTF model Web service should relate to 9/30: Karl and Andrea aim to discuss in the next few days. |
| 107 | 10/22/04 | Open | 03/05 | Bryan | Primer: Move to scenario outline |  |
| 108 | 10/22/04 | Closed | 10/24 | William | MUWS: move platform section from MUWS to Primer |  |
| 109 | 10/22/04 | Open | 03/05 | Heather | Primer: update platform section |  |
| 110 | 10/22/04 | Open | 03/05 | Bryan+ | Primer: create subsections with small incremental buildup of function for creating manageable resource |  |
| 111 | 10/22/04 | Review | 10/28 | Igor | MOWS: Information Incomplete status to be added |  |
| 112 | 10/28/04 | Closed | 11/5 | William | William to include Status capability in MUWS |  |
| 113 | 10/28/04 | Open | 03/05 | Bryan/Homayoun | Primer for FCAPS discussion | Add section to WSDM Primer to describe FCAPS as management system capabilities that use resource manageability capabilities. Address each FCAPS and identify which WSDM capabilities can be used by them. |
| 114 | 10/28/04 | Closed | 11/3 | William/Heather | create MUWS specific metadata specifications to be added to MUWS for review next week |  |
| 115 | 10/28/04 | Open | 11/8 | William | add metadata treatment to MUWS | Define metadata elements normatively qname of metadata element and schema define semantics for metadata elements muws specific ones –define in spec what about ones the we should reuse from ws-rmd? Modifiable, Mutable, valid values, static values, idempotent, subscribeability – defined in text only Don’t say how to organize in a document. Do say that elements will be in a document (like WS-RMD) which means you can xpath over it to get these if you can get the document. |
| 116 | 10/28/04 | Review | 11/1 | William/Heather | add WS-RF general metadata text to MUWS capabilities | Modifiable, Mutable, valid values, static values, idempotent, subscribeability |
| 117 | 10/28/04 | Closed | 11/5 | William | Update capabilities URIs in MUWS | From Issue I5, add dates |
| 118 | 11/04/04 | Closed |  | William | Update Discovery | Reference Advertisement section Reference relationship resource Add advertise by registration Remove membership rule constraint, add text that add() should be done with identity and manageabilityCapabilities. Try to make like ‘recipe’ with clear advice. |
| 119 | 11/04/04 | Open | 11/8 | Heather/Igor | pass thru Discovery section |  |
| 120 | 11/04/04 | Review | 11/8 | Igor | add capabilities in MOWS |  |
| 121 | 11/04/04 | Open | 11/5 | Bryan | update proposal to topic/subtopics |  |
| 122 | 11/04/04 | Open | 11/5 | Heather | use cases on what subscription types we care about |  |
| 123 | 11/05/04 | Review | 11/14 | William | Remove Caption, Description and Version from Identity Capability and move to a new ‘Description Capability’. |  |
| 124 | 11/05/04 | Open |  | William/Heather | Raise issue to WS-Notification TC: Notify only allows one topic per message, so have to publish a message/topic pair, so if need to publish on 3 topics, send 3 messages. Can’t publish one message & n topics in one message and we need to. |  |
| 125 | 11/05/04 | Open |  | William/Heather | Raise Issue to WS-Notification TC; Currently subscribers set one message for every topic that a message is published to that they subscribe to. For scaleability subscribers should get 1 message even if subscribe on multiple topics. |  |
| 126 | 11/08 | Review | 11/14 | William | Metrics: clarify that metrics and state define how to represent information |  |
| 127 | 11/08 | Closed | 11/14 | Nick | State: are not REQUIRED to send events on transitions, but if they do then this is what they look |  |
| 128 | 11/08 | Closed | 11/14 | Nick | State: add statement: Resources like. ‘recommended’ advice. Move to events section. |  |
| 129 | 11/08 | Closed | 11/14 | Nick | State: Subscribing for transitions: assume that a URI can be defined to uniquely represent the transitions in a state model. Can subscribe by using notification subscription selection looking for transition URI in the content. |  |
| 130 | 11/08 | Closed | 11/14 | Nick | State: Update example to have ‘element with a particular QName’, on the wire as a taxonomy |  |
| 131 | 11/08 | Closed | 11/14 | Nick | State: Need explanation of how do nesting of states/substates with the wsdm:category schema type. |  |
| 132 | 11/08 | Closed | 11/14 | Nick | State: StateType consistent with muws-xs:category. (Borrow explanatory words from relationships). EnteredState and PrevisousState are stateType and optional. |  |
| 132 | 11/08 | Closed | 11/14 | Nick | State: Change transition to TransitionIdentifier |  |
| 133 | 11/08 | Closed | 11/14 | Nick | State: move transitionTime to an attribute of StateTransition |  |
| 134 | 11/08 | Review | 11/14 | Tom | WEF: look at ISO recommendations for Priority | From Homayoun |
| 135 | 11/08 | Closed | 11/14 | Tom | ComponentIdentifier: remove caption, description, resourcetype, componentAddressType. Make cardinality 0 ... n. |  |
| 136 | 11/08 | Review | 11/14 | Tom | MSGIDTYPE is an attribute of MSGID. |  |
| 137 | 11/11 | Review | 11/14 | Tom | Event Id to be “unique ID within the scope of that management domain” |  |
| 138 | 11/11 | Review | 11/15 | Homayoun | Definition of Management Domain | Concepts in RF that are similar |
| 139 | 11/11 | Closed | 11/14 | Tom/Fred | Proposal for using muws:category as an extensible type for Situation/SituationQualifier |  |
| 140 | 11/11 | Open | 11/15 | Igor | Clean up WEF XML schema |  |
| 141 | 11/11 | Open | 11/14 | Bryan | Metrics: Tighten semantics on Timescope | If Timescope is ‘Interval’ then must send Duration only (accommodates if reset during the duration) If PointInTime then do not send ‘resetAt or Duration If SinceReset then must send ResetAt |
| 142 | 11/11 | Review | 11/15 | Igor | MOWS: harmonize RequestProcessingTransition notification proposal |  |
| 143 | 11/11 | Review | 11/16 | Nick | STATE: Soften MUWS so that its ‘if you have state AND a property you should use these types’ … rather than have a hard requirement for one state property. |  |
| 144 | 11/11 | Review | 11/17 | Igor | MOWS: Add W3C state model and map to MOWS |  |
| 145 | 11/11 | Review | 11/16 | Nick | STATE: State properties section – mark as an example and not normative requirement for name of properties. Make statement that if have this kind of information you must use these types. |  |
| 146 | 11/11 | Review | 11/17 | Igor | MOWS: add composable muws:status with map to operational state |  |
| 147 | 11/11 | Open | 11/17 | Igor | MOWS: remove figure 8. |  |
| 148 | 11/11 | Review | 11/17 | Igor | MOWS: add metadata for MOWS capabilities |  |
| 149 | 11/11 | Open | 11/17 | Igor | MOWS: add statement that if interval/duration must look for certain attribute. |  |
| 150 | 11/11 | Open | 11/17 | Igor | MOWS: fix schemas in appendix to match document |  |
| 151 | 11/11 | Review | 11/17 | William | MUWS: fix schemas to match document |  |
| 152 | 11/16 | Review | 11/19 | William | MUWS: Reorganize MUWS |  |
| 153 | 11/16 | Review | 11/17 | Tom | WEF: Add very clear situation category descriptions and algorithm for selecting the right category. Initiate Email discussion. Use Igor’s examples on how to select a situation category. |  |
| 154 | 11/05 | Open |  | William | Metadata: Find a Place for general section |  |
| 155 | 11/05 | Open |  | William | Metadata: Capability metadata element – reword to address properties/operations/events (find some term for this, maybe aspects of capability) |  |
| 156 | 11/05 | Open |  | William | Metadata: Capitalization issues in element names and namespaces |  |
| 157 | 11/05 | Open |  | William | Metadata: Units, validWhile for properties to general section for properties |  |
| 158 | 11/05 | Open |  | Bryan | Metadata: changeType, timeScope, gatheringTime, calculationInterval to metrics |  |
| 159 | 11/05 | Open |  | William | Metadata: validWhile for properties and operations as a dialectable xpath |  |
| 160 | 11/05 | Open |  | Heather | Metadata: get more clear definitions of implications of gatheringTime and relationship of calculationInterval to gatheringTime/Periodic and calculationTime/Interval. |  |
| 161 | 11/05 | Open |  | Heather | Metadata: add expensive metadata element – (like cim) |  |
| 162 | 11/05 | Open |  | Bryan | Primer: be sure to explain how to use metric metadata and value attributes together |  |
| 163 | 11/05 | Open |  | William | Metadata: delete invalidWhile |  |
| 164 | 11/05 | Open |  | William | Metadata: put validWhile in same general section as Capability element |  |
| 165 | 11/05 | Open |  | Heather | Metadata: move postCondition to WSDM V2. |  |
| 166 | 11/05 | Open |  | Heather | Metadata: see if Event section is covered by existing Topic support. |  |