Minutes:

WS-RM Interoperability Demonstration sub-group

Via telecom 10/17/2003 14:00EST

Attendees

Jacques

Hamid

Sumit

Bob

Action Items

| Topic | Assigned | Due | Status/Notes |
| --- | --- | --- | --- |
| Obtain Oasis rules and regulations for sub-groups from Jamie Clark | Bob | 10/24/2003 | continued |
| Set up area under WS-RM in Kavi for subgroup | Bob | 10/24/2003 | continued meanwhile, use contributed docs folder in WS-RM TC area |
| Create Spec “footprint” to define what portion of what reference spec to be demoed | Jacques / Hamid | 10/3/2003 | Done: Footprint was discussed. There was no disagreement. |
| Troublemaker distribution (beta version) | Hamid | 10/6/2003 | Done:IP license statement was enclosed |
| Request demo time from Dee Shur. Preferred time is Wednesday afternoon. | Bob | 10/6/2003 | Done: One hour plus 20 minute “behind the curtain” prep was requested for Wednesday 12/10 |
| Pre-test proposed dates | Jacques | 10/10/2003 | Done: pre-test will be at Fujitsu San Jose from Nov 18-20 |
| Establish WSDL for demo |  |  | Depends on finalizing demo application and payload data |
| Select Demo Application | all | 10/17/2003 | A banking demo application was discussed. Oracle offered to provide their banking demo for potential use. It is thought that an application that requires all of the features of WS-RM for correct operation would be best for demo purposes. PO demo will be a fall back. |
| Obtain demo payload that is more “real-world” | Jacques | 10/24/2003 | continued: Jamie Clark offered to assist the location of demo payloads from the OAG. Jacques to contact Jamie and accept his offer of assistance |
| Troublemaker feedback | all |  | Hamid will be able to act on feedback and bug reports against the troublemaker starting 10/17 |
| Specification errors / clarification | all | 12/10/2003 | Send issues discovered to Hamid for collation into a spec issues document that will be published to the TC upon completion of the demo. |
| Demo Staging | Peter | 10/17/2003 | Complete: Obtain a test room at Oracle’s facility in Morristown New Jersey for use on 12/8-12/10 for final test purposes |
| Revised Abstract | Bob | 10/10/2003 | Complete: Tony of Sun Microsystems has indicated the intention to join the demo. Revise the abstract listing Sun and forward to XML 2003 |
| Troublemaker license agreement | all | asap | Send an email to Jacques containing a copy of the license agreement as sent in the troublemaker package with a notation that the agreement is accepted. |
| Pre-test binaries | Jacques | wc 11/3 | Distribute binaries that may be used for early interoperability testing |
| Review Oracle submitted WSDL for Banking demo | Hamid | 10/20/2003 | Review Oracle provided WSDL, modify namespace, send WDSL for PO APP |
| Specification errors / clarification | Hamid | 10/20/2003 | Initial Errata sheet will be published against the 0.52 spec |

Next Telecon:

Wednesday 10/24/2003 10am PT, 
Host: Fujitsu 
Toll Free -: 1-800-251-6413 
Toll -: 1-913-905-1400 
Participant code: 598136

Agenda:

Purpose to decide on the demo app

Decide on WSDL and select application for demo

and front end JSP

Next Friday Telecon:

Friday 10/24/2003 11am PT, 
Host: Fujitsu 
Toll Free -: 1-800-251-6413 
Toll -: 1-913-905-1400 
Participant code: 598136

Tentative Agenda:

- Confirm status of above actions.

- New business