# CGM Open WebCGM TC Telecon of 20050907

# Telecon details (note new dial in numbers):

Wednesday, Sep 7th

7:00 AM Pacific time

Access details:

Date: 9/7/05 - 12/14/05 bi weekly Wednesday

Time: 7:00am – 8:30am pt

Confirmation: T-68190410

Dial in number: 1- 866-762-7052

International: 1-702-387-3436

Pass code: 84242 #

We advise that you give all participants our number (206-655-2254) in case they have any questions or problems. Use prompt 5 for problems.

## TC IPR mode status

- Boeing

- Airbus

- MOD UK

## Open action items

- Dave – Build a list of major features as a breakdown of the test suite functionality – Open – due 14 Sep

- Ulrich – Submit new test for WebCGMEvent – Open – due 6 Sep

- Lofton – Complete registrations of RGB-alpha, sRGB, and sRGB-alpha (and png) – Lofton to check registry – also png – should be almost complete

- Dave – Delegate work to redo the examples in 3.1.3 with illustrations – Open – due close of CD comment period

- Dave – Solicit W3C membership for WebCGM participation – Open - ongoing

- Ben - Include scripting examples for each interface (Ben might start this, but volunteers are needed) – Ben will get one done by 31 Aug – assign rest to those responsible for interface tests

- Dieter – Test for new object behaviors – Open – due 6 Sep

- Stuart - Onload param test – start with DOM like templates - Open

- Forrest – Visibility/interactivity – need static test where attribute is in the WebCGM file - 4 aps in one, but you can only see three and they have screentips – Open – due 6 Sep

- Dave/Rob – New static tests - NUBS, NURBS – Open – due 6 Sep

- Forrest – non-rectangular clipping regions (Protection Region) – Open – due 6 Sep

- Dave – auxiliary color/transparency (get from ATA suite) – Open – due 13 Sep

- Dave – text on path – Open – due 13 Sep

- Lofton – Unicode test – get from Deiter/Forest tests – Open – due 13 Sep

- Dave – Transparent cell color – check ATA test suite.- Open – due 6 Sep

- Stuart – Test of exception handling on nodename and webCGMattr “no modification allowed” exception - DOM template starting point – Open – due 6 Sep

- Stuart - XCF style properties - Start with Ben’s example – Open – due 6 Sep

- Dave – XCF test with entities in the namespace extensions – Open – due 15 Sep

- Dave/Stuart – DOM datatypes (5.5) – Open – due 6 Sep

  - XCF test

    - String

    - List of string

    - Number (decimal, vs scientific)

    - List of number

    - Color (% vs #nnnnnn)

- Andrew – glossary review – Open – check with Andrew

- Dave – add definition for host related entries in Glossary – Open due end of comment period

- Rob – add definitions for listener/handler in Glossary – Open due end of comment period

## Discussion items

- QUESTION. "direct child" or "descendant"? http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200508/msg00030.html

Resolved?

- ISSUE: should no-target-object block event dispatch? http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200508/msg00031.html

Resolved?

- WebCGM and cascading profiles (ASD, ATA, ...)  http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200508/msg00049.html

Discussion?

- Model Profile version in Chapter 6? (NUBS/NURBS)  http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200508/msg00052.html

Follow ups problems with NUBS  http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200508/msg00069.html and http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200509/msg00004.html

- DOM Exceptions  http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200508/msg00065.html

Agree with Stuart/Ben?

- Resolving relative URIs http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200509/msg00000.html

Resolve?

- Timing for defects processing http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200509/msg00022.html

Resolve?

- QUESTION: namespaceURI and ATTR node? http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200509/msg00025.html

Resolve?

- Problem: about empty/null node lists http://www.oasis-open.org/apps/org/workgroup/cgmo-webcgm/email/archives/200509/msg00028.html

Implementers question

## Other items

- XML 2005?  (Sept 15 deadline).

Will we have anything that we can do here? – defer until next telecon

- Fall meeting?  (Entirely depends on W3C-OASIS)

# Next Telecon

Wednesday, August Sep 21st

7:00 AM Pacific time

Access details:

Date: 9/7/05 - 12/14/05 bi weekly Wednesday

Time: 7:00am – 8:30am pt

Confirmation: T-68190410

Dial in number: 1- 866-762-7052

International: 1-702-387-3436

Pass code: 84242 #

We advise that you give all participants our number (206-655-2254) in case they have any questions or problems. Use prompt 5 for problems.