# OASIS Digital Signature Services eXtended (DSS-X) TC

# Work Plan DSS Extension for Local Signature Computation

Version 0.1.1

Updated at November 7, 2011

E.J. van Nigtevecht

| Task | Deliverable | Owner | Due Date | Progress / Comments |
| --- | --- | --- | --- | --- |
| Working Draft Process |  |  |  |  |
| 1.0) Agreement on initial Work Plan. | Work Plan 0.1 | EJvN | Oct 24, 2011 |  |
| 1.1) Adjust Work Plan. | Revised Work Plan. | EJvN |  |  |
| 1.2.0) Obtain document template (submit Work Product Registration and Template Request to TC Administration for document template request). | Template for Working Draft. | EJvN | Nov 1, 2011 |  |
| 1.2.1) Define the outline of the Working Draft (table of contents with a short explanation in each chapter). | Working Draft 0.1 | EJvN | Nov 7, 2011 |  |
| 1.3) Committee Review of Working Draft version 0.5. | Review Comments | TC Members | May 8, 2012 |  |
| 1.3.1) Update Working Draft according to Review Comments. | Working Draft 0.6 | EJvN + Owner of chapter |  |  |
| 1.4) Committee Review of Working Draft version 0.8. | Review Comments | TC Members | June 4, 2012 |  |
| 1.4.1) Update Working Draft according to Review Comments. | Working Draft 0.9 | EJvN + Owner of chapter |  |  |
| 1.5) Committee Review of Working Draft version 0.9. | Review Comments | TC Members | Oct 8, 2012 |  |
| 1.5.1) Update Working Draft according to Review Comments. | Working Draft 1.0 | EJvN + Owner of chapter |  |  |
| 1.6) Perform Work Product Quality Checklist to conform to the Quality Requirements. | Conformant Working Draft. | volunteer | @ version 0.5 @ version 0.9 |  |
| Working Draft Content Creation |  |  |  |  |
| 2.0) Provide input for chapter Extension for Local Signature Computation. | v0.2 | EJvN | Jan 16, 2012 |  |
| 2.1) Provide input for chapter Use Cases. | v0.2 | volunteer | Jan 16, 2012 |  |
| 2.2) Provide input for chapter Sample Application. | v0.2 | Volunteer Frank: about eID-DSS application. | Jan 16, 2012 |  |
| 2.3) Provide input for chapter Conformance. (Link between normative and user; what is normative and what is not normative.) | v0.2 | volunteer | Jan 16, 2012 |  |
| 2.4) Provide input for chapter Introduction and Abstract. | v0.2 | volunteer | Jan 16, 2012 |  |
| 2.5) Determine which chapters are normative and non-normative. |  |  |  |  |
| Work Product Lifecycle to OASIS Standard |  |  |  |  |
| 3.0) Prepare Working Draft for next steps in the Standards Track Lifecycle. |  | volunteer |  |  |
| 3.1) Bring Working Draft to Committee Specification Draft. |  | volunteer |  |  |
| 3.2) Bring Committee Specification Draft to OASIS Standard. |  | volunteer |  |  |
| 3.2) … |  |  |  |  |