OASIS Face to Face Meeting

Tracking of Emergency Patients (TEP) Working Sessions

Mitre Office Facility – McLean, VA

ADDRESS?

ROOM?

TUESDAY MAY 29 – 31, 2012

Planned Attendees

| Elysa Jones | Tim Grapes |
| --- | --- |
| Brian Wilkins | Rex Brooks |
| William Bowen | Lew Leinenweber |
| Rob Gustafson | Patti Aymond |
| Rob Torchon (dial in)_ | Werner Joerg (dial in) |
| Don McGarry (occasional) |  |

Meeting Goals –Desired Outcomes

- Definition of TEP Specification artifacts XML schema, Data Dictionary, and TEP message model  to a level which facilitates follow up actions:

  - Assignment of specific action items to finalize outstanding decisions

  - Review / working session with HL7 to map reusable elements and structures

  - Begin Writing the draft TEP Committee specification

- Transition plan for SE Solutions from primary chair and liaison responsibilities

Approach

- Facilitated Session – time-box approach where appropriate

- Assign session “ownership” of each output artifact

Live capture of adds, modifications, deletions and/or notes in parallel across all applicable artifacts during each topic

Meeting Agenda

Tuesday, May 29 1:00 PM – 5:00 PM (approximate)

- Kickoff

  - Review target outcomes for these sessions

  - Review session agenda and approach – validate / adjust

  - Ensure objectives and approach map to specification outline (see HAVE 1.0)

  - Assign session artifact “owners”

  - Identify checkpoint where to begin crafting rough graphical model

- Overview (very high level) – Draft TEP schema

  - Identify areas of likely re-use or reference and defer

    - Common types, SimpleFeatures, CIQ

    - Likely HL7 mapping areas

- Overview - High-level scenario / use cases - set context for use and application of this messaging standard

  - Brief overview of previous live patient movement exercises (Tim)

  - Review of TEP data generated from last week’s Summit panel and demo (Tim)
(Note accommodation of 2 types 1- UPS tracking, and 2- Broader requirements

- CHECKPOINT – PROGRESS VS. PLANS FOR NEXT DAY

Wednesday, May 30 8:30 AM – Lunch

- Review practitioner / OASIS issues list
(List is roughly prioritized 1,2,3)

  - Capture decisions in issues list

  - Incorporate results into artifacts real-time, or notes in applicable artifact

- *10:00 AM EST – Dial in to the OIC weekly EDXL Status call

Wednesday, May 30 1:00 PM – Evening as needed

- Detailed walk-through Schema, Data Dictionary, build graphical model

  - Re-visit scenarios / use cases as required

- CHECKPOINT – PROGRESS VS. PLANS FOR NEXT DAY

Thursday, May 31  8:30 PM – Lunch

- Walk-through requirements vetted against artifacts to validate coverage

- Discussion of TEP and TEC structure / requirements

  - Determine immediate enhancements for consistency in use
(Later perform evaluation whether one or two standards

Thursday, May 31  1:00 PM – 5:00

- Plan, Approach and Objectives for HL7 “harmonization”, process integration and Ballots

- TEP Artifacts and Documentation Plan

  - Identify / publish core action items and outstanding issues

  - Actions for update of each artifact

  - Documentation / Specification plan – writing / sections

  - Planning and preparation for OASIS process steps

Materials and tools list:

- Agenda

- Scenario / use case reference materials

- NEXT broker link / login to shop TEP test data

- Issues List

- NEMSIS DataDictionary_v3.2.4.120510

- Latest draft TEP schema

- Data Dictionary excel version

- Tool / SW for development or generation of model graphic

# Text boxes

Believe that many can be covered very quickly several can be quick with little debate or defer to HL7 review