NOTE: To use Track Changes, turn off “protection” by clicking on (pre-MS Word 2007) Tools > Unprotect Document or (MS Word 2007 and higher) Review > Protect Document.

- Project Name and ID

| Creating standard message transforms between OASIS Tracking of Emergency Patients (TEP) and HL7 messages. | Project ID: |
| --- | --- |

- Sponsoring Group(s) / Project Team

| Primary Sponsor/Work Group (1 Mandatory) | Public Health and Emergency Response (PHER) |
| --- | --- |
| Co-sponsor Work Group(s) |  |
| Project Team: |  |
| Project facilitator (1 Mandatory) | Werner Joerg (Lizzie DeYoung or Elysa Jones) |
| Other interested parties and their roles | Subject matter experts: ECWG and/or PAWG |
| Multi-disciplinary project team (recommended) |  |
| Modeling facilitator | n/a |
| Publishing facilitator | Jean Dateau (check) |
| Vocabulary facilitator | Monica Harry (check) |
| Domain expert rep | 1 person for each use case on either side |
| Business requirement analyst | 1 person for each use case on either side |
| Conformance facilitator (for IG projects) |  |
| Other facilitators (SOA, SAIF) |  |
| Implementers (2 Mandatory for DSTU projects): |

- Project Definition

  - Project Scope

The OASIS TEP standard records all aspects of patient information and care from initial encounter with emergency services through patient transport(s) and continuum of care to admittance to a healthcare facility. The scope of this project is to develop transforms of the TEP data that will properly map to the appropriate HL7 messages used in the healthcare setting. It also includes the ability for an HL7 message to be transformed into a TEP message if a patient must be transported from the healthcare facility by emergency services. The project will produce the bidirectional data exchanges (transforms) between TEP and HL7 messages useful in both normal operations and in emergency situations. Both TEP and HL7 messages are international standards and it is anticipated that there will be adoption in multiple countries.

  - Project Need

A final report by AHRQ, “Recommendations for a National Mass Patient and Evacuee Movement, Regulating, and Tracking System” released on 02/25/09 recommends developing a coordinated multi-jurisdictional evacuation system that builds on existing resources and procedures available at the state, local, and federal level, and does reference the “EDXL Protocol,” the family of standards that includes TEP. The messaging standards of the emergency services domain (TEP) contain data that is of use in the healthcare domain if available in the messaging standards common to that domain (HL7) and vice versa. Attempts to encourage implementation of TEP in healthcare or HL7 in emergency services have not been successful. (verify with EC)

  - Success Criteria

The project will be successful if product and service providers are able to develop software that will document and provide to the healthcare facility all patient and patient care information prior to and at the time of admission. Conversely, software will be developed to support the efficient and expedited patient evacuation in the event of patient movement from healthcare settings by emergency services, i.e., evacuating hospital or patient transfer to other facilities.

  - Project Objectives / Deliverables / Target Dates

|  | Target Date |
| --- | --- |
| Prepare informative ballot | Jan 2013 |
| OASIS 60-day public review | Feb-Mar 2013 |
| Ballot | May 2013 cycle |
| Ballot reconciliation | May 2013 WGM |
| Preparation of final document | June 2013 |
| OASIS Organizational review and vote | July-Aug 2013 |
| Publish informative document | Sept 2013 |
| Project End Date (all objectives have been met) | Sept 2013 |

  - Project Requirements

N/A

  - Project Risks

| Risk Description | Complexity of joint standard with review requirements in both SDOs |
| --- | --- |
| Impact Description | Project delay |
| Probability: | High Medium Low | Severity: | High Medium Low |
| Mitigation Plan | Good communication and working relationship between HL7 PHER and OASIS EM-TC&TEP-SC as well as support from SDO staffs |

  - Project Dependencies

N/A

  - Project Document Repository Location

HL7 Wiki

  - Backwards Compatibility

Are the items being produced by this project backward compatible? Yes No Don’t Know N/A

- Products

| Non Product Project- (Educ. Marketing, Elec. Services, etc.) | V3 Documents - Knowledge |
| --- | --- |
| Arden Syntax | V3 Foundation – RIM |
| Clinical Context Object Workgroup (CCOW) | V3 Foundation – Vocab Domains & Value Sets |
| Domain Analysis Model (DAM) | V3 Messages - Administrative |
| Electronic Health Record (EHR) | V3 Messages – Clinical |
| Functional Profile | V3 Messages - Departmental |
| V2 Messages – Administrative | V3 Messages - Infrastructure |
| V2 Messages - Clinical | V3 Rules – GELLO |
| V2 Messages - Departmental | V3 Services – Java Services (ITS Work Group) |
| V2 Messages – Infrastructure | V3 Services – Web Services |
| V3 Documents – Administrative (e.g. SPL) | - New Product Definition – SDO Message Transform |
| V3 Documents – Clinical (e.g. CDA) | - New/Modified HL7 Policy/Procedure/Process - |

- Project Intent (check all that apply)

| Create new standard Revise current standard (see text box below) Reaffirmation of a standard New/Modified HL7 Policy/Procedure/Process Withdraw an Informative Document N/A (Project not directly related to an HL7 Standard) | Supplement to a current standard Implementation Guide (IG) will be created/modified Project is adopting/endorsing an externally developed IG (specify external organization in Sec. 6 below) Externally developed IG is to be Adopted Externally developed IG is to be Endorsed |
| --- | --- |

  - Ballot Type (check all that apply)

| Comment Only Informative DSTU to Normative | Normative (no DSTU) Joint Ballot (with other SDOs or HL7 Work Groups) N/A (project won’t go through ballot) |
| --- | --- |

  - Joint Copyright

Check this box if you will be pursuing a joint copyright.  Note that when this box is checked, a Joint Copyright Letter of Agreement must be submitted to the TSC in order for the PSS to receive TSC approval.

Joint Copyrighted Material will be produced

- Project Approval Dates

| Sponsoring Group Approval Date | PHER Approval 2013-01-14 |
| --- | --- |
| Steering Division Approval Date | DESD Approval 2013-01-14 |

PBS Metrics Reviewed? (required for SD Approval) Yes No

| Technical Steering Committee Approval Date | TSC Approval Date CCYY-MM-DD |
| --- | --- |
| Joint Copyright Letter of Agreement received? (req'd for Joint Copyrighted material) Yes No |

- External Project Collaboration

As defined in the collaboration agreement, A formal objective of the standard involves TEP information exchange with Hospitals prior to patient arrival, thus increasing preparation and ensuring continuity of continued patient care. Personnel from the OASIS emergency management technical committee and the appropriate HL7 working groups, PHER, EC? and PA? are working together to create a document that is useful to developers in both emergency services and healthcare domains.

  - Stakeholders / Vendors / Providers

| Stakeholders | Vendors | Providers |
| --- | --- | --- |
| Clinical and Public Health Laboratories | Pharmaceutical | Clinical and Public Health Laboratories |
| Immunization Registries | EHR, PHR | Emergency Services |
| Quality Reporting Agencies | Equipment | Local and State Departments of Health |
| Regulatory Agency | Health Care IT | Medical Imaging Service |
| Standards Development Organizations (SDOs) | Clinical Decision Support Systems | Healthcare Institutions (hospitals, long term care, home care, mental health) |
| Payors | Lab | Other (specify in text box below) |
| Other (specify in text box below) | HIS | N/A |
| N/A | Other (specify below) | First responder organizations |
| OASIS | N/A |  |

Vendors of software for emergency services.

  - Synchronization With Other SDOs / Profilers

| Check all SDO / Profilers which your project deliverable(s) are associated with. |
| --- |
| ASC X12 | CHA | LOINC |
| AHIP | DICOM | NCPDP |
| ASTM | GS1 | NAACCR |
| BioPharma Association (SAFE) | IEEE | Object Management Group (OMG) |
| CEN/TC 251 | IHE | The Health Story Project |
| CHCF | IHTSDO | WEDI |
| CLSI | ISO | Other (specify below) |

OASIS

- Realm

| Universal | Realm Specific |
| --- | --- |
|  | Check here if this standard balloted or was previously approved as realm specific standard |

- Strategic Initiative Reference – For PMO/TSC Use Only

This section used only for Strategic Initiative Projects. HL7 Recognition HL7 Internal Processes HL7 Implementation