# Project to Complete Documentation Supporting LegalDocML Core Specifications: D1 "The Akoma Ntoso XML Vocabulary"

GRANT VERGOTTINI

## Project fundamentals

Duration: starting  July 1st, 2014  till December 31st, 2014

Remuneration of Contractor: US$2500, billed as time (US$50/hr) and materials

Interaction: Necessary between Contractor and rest of LegalDocML TC

Deliverables: D1 "The Akoma Ntoso XML Vocabulary"

Summary: the contract describes the following tasks:

- Consolidation of the contributions coming from the TC inside of the WD D1 (Contractor responsibility)

- Quality Assurance Task and Coordination between D1 and  the examples/schema provided by the TC (Contractor responsibility).

Approval: The TC will vote to approve the outcomes of the contract at June 11, 2014

Contingency: If there is a delay in the delivery or approval of a prerequisite that is the responsibility of the TC (i.e. Examples), then the date associated with a milestone will be adjusted accordingly.

## Budget

No material cost is anticipated. Therefore the full amount of the contract is expected to be allocated to billable time: 25 hours @ US$50/hour.

## Consolidation of the contributions

Responsibility: Contractor

Description: Consolidate and harmonize the contributions coming from the TC.

Activities:

- Collect all the TC modifications (5 hrs)

- Coordinate in a unique harmonized version all the contributions (10 hrs)

- Integrate the contributions writing the missing parts according to the TC directives (10 hrs)

- The Contractor must to provide in the TC meeting of ?? the final WD outcome of these activities for the TC approval. (5 hrs)

Deadline: October 31st, 2014

Cost: 1500$

## Quality Assurance Task

Responsibility: Contractor

Description: English proof-reading, check the consistency with the D1 content and the other material (e.g. examples and schemas), verify that deliverable meets requirements of the TC.

Activities:

- The Contractor must to provide in the TC meeting of ?? the final WD outcome of these activities for the TC approval. (20 hrs)

Deadline: December 31st, 2014

Cost: 1000$