Project to update the documentation supporting LegalDocML Core Specification and LegalDOCML – Akoma Ntoso Naming convention.

VERONIQUE PARISSE

## I Project fundamentals

Duration: starting  July 1st, 2014  till December 31st, 2014

Remuneration of Contractor: US$2500, billed as time (US$50/hr) and materials

Interaction: Necessary between Contractor and rest of LegalDocML TC

The consultant shall perform the following deliverables:

- update the D3 on the base of the comments of the public review

- update the D2 on the base of the comments of the public review.  This covert only the part that is not generated automatically from the xml schema and schema release note.

Approval of D3 and D2 corresponding part must be received from LegalDocML TC in order to be considered accepted. The TC will vote to approve the outcomes of the contract

Contingency: If there is a delay in the delivery or approval of a prerequisite that is the responsibility of the TC (i.e. Examples), then the date associated with a milestone will be adjusted accordingly.

Extensions to the project scope, number of hours and/or delivery schedule will be accepted only by mutual agreement.

This project is expected to take no more than three months.

## II Budget

No material cost is anticipated. Therefore the full amount of the contract is expected to be allocated to billable time: 25 hours @ US$50/hour.

## III Deliverables

Duration : during the public review period plus 1 month for consolidation and approbation.

Interaction : Necessary between contractor and rest of LegalDocML TC

Deliverable :

- list of changes request proposed during the public review and accepted by the LegalDocML TC + list of their impact on the specifications D2  not automatically generated, and D3. Deadline: October 31st, 2014 Cost: 1000$

- New release of D2 deliverable that includes the change requests adopted by the LegalDocML TC, that impacts the deliverable in the part not automatically generated on the base of the schema and his release note. Deadline: October 31st, 2014 Cost: 1000$

- New release of D3 deliverable that includes the change requests adopted by the LegalDocML TC that impacts the deliverable. Deadline: December 31st, 2014 Cost: 1000$