Technical Writer Statement of Work

OASIS Legal XML Court Filing Technical Committee

Tasks

- Consolidate submitted use cases into a master set of use cases.

  - The TC will provide direction on the required format of the use cases, including the level of granularity and the supporting UML diagrams.

  - Four sets of use cases must be consolidated.  Each set is at a different level of granularity and describe overlapping business processes.  The TC will provide direction on the business models that will be supported.

- Convert bulleted list of specification technical decisions into OASIS standards format.

  - The TC will provide user profiles and a general description of the architectural strategy.

  - The TC will provide the bulleted list of technical decisions with commentary on any issues, unresolved problems or anticipated extensions.

- Consolidate submitted schema into master set of schema in accord with technical standards decisions.

  - Two sets of schema must be consolidated.  The schema overlap and represent different levels of granularity.  The TC anticipates a master set of two to four schema.

  - The TC will provide direction on the required level of granularity, the desired schema structure, and the preferred schema source in each area of functionality.

Oversight

The TC will designate a subcommittee to advise the technical writer on the assigned tasks, clarify decisions, resolve issues and review draft deliverables.  The subcommittee will negotiate a schedule for deliverables with formal progress reports.

Deliverable #1 will be reviewed by the entire TC at the September face-to-face in Seattle, Washington.  Deliverables #2 and #3 will be reviewed by the entire TC at the December face-to-face in Las Vegas, Nevada.

Deliverables

- Draft master use cases for Court Filing 2.0 describing business requirements (09/15/04).

- Draft standard for Court Filing 2.0 (10/15/04).

- Draft schema for Court Filing 2.0 (11/15/04).