## Slide 1: OSLC OASIS Open Project Next steps
April 12, 2019

## Slide 2: Current state
Member Section
OSLC Core TC
OSLC Domains TC
open-services.net website
and outside OASIS
Eclipse Lyo
OSLC4Net
OSLC GitHub projects

## Slide 3: Where you want to wind up
OSLC Open Project
  open-services.net updated website
  OSLC OP GitHub organization
Member Section closed
TCs close
Appropriate content from TCs, OSLC GitHubs migrated to repos on the Open Projects

## Slide 4: Progress so far
Draft charter written: https://docs.google.com/document/d/1n6d3kCfRNsyF535T05fJzgQrRVZSIk_5vuR5LT7f0yw/edit
First members of the Project Governing Board (PBG) identified and signed Entity and Individual CLAs
Initial component files for OSLC OP GitHub organization drafted
Template for OP work products under development to aid ReSpec update

## Slide 5: Next steps
Member section and TCs approve motions to transfer work to Open Project and close down
OSLC OP GitHub site and mailing lists will set up
Set up oslc-op@ and oslc-op-pgb@ mail lists. oslc-op-tsc@ can be set up if/when you want
Reorganize/transfer content to OP
Set up other infrastructure assets as needed

## Slide 6: Next steps
Close MS/TCs Assets frozen but remain available
OSLC OP telecons scheduled
Update ReSpec
Work proceeds on Query, TRS, Configuration Management and QM specifications
Reapprove Committee Specifications as Project Specifications
QM specification OPPRD01 is submitted for public review

## Slide 7: Ballots to come
1) OSLC Core TC and OSLC Domains TC
Special Majority Vote to approve transferring maintenance and further advancement of your Committee Specifications the Open Project
Special Majority Vote to approve transferring ongoing development of existing work products not yet approved as Committee Specifications from the TC to the OSLC Open Project.
Full Majority Vote to close the TC after some time period or condition is met (e.g. 30 days) just in case some final business comes up that needs to be attended to.

## Slide 8: Ballots to come
2) OSLC Member Section Steering Committee
Simple Majority Vote to approve granting the OP the right to use OSLC name and logos (permission is required by the OP rules)
Full Majority Vote to dissolve the MS after some time period or condition is met.