## Slide 1: OASIS OSLC PROMCODE TC Domain Model Revisited and Use Cases Development Plan of Specifications (Memorandum)
Specification Development and Review Team
Mikio Aoyama, Kazuhiro Funakoshi, Yoshio Horiuchi, Tsutomu Kamimura, Shigeaki Matsumoto, Arthur Ryman, Kazuo Yabuta, Hiroyuki Yoshida
2014/07/21, 08/05, 08/19, 9/02, 9/16, 9/19

## Slide 2: Upcoming TC Meeting Schedule Proposed
Meeting Schedule |  | Date/Time [EST] | Date/Time [JST]
12 | TC Meeting | 8:00 p.m., Sep. 30 | 9:00 a.m., Oct. 1
13 | TC Meeting | 8:00 p.m., Oct. 14 | 9:00 a.m., Oct. 15
14 | TC Meeting | 8:00 p.m., Oct. 28 | 9:00 a.m., Oct. 29
15 | TC Meeting | 7.00 p.m., Nov. 11 | 9:00 a.m., Nov. 12
16 | TC Meeting | 7.00 p.m., Nov. 25 | 9:00 a.m., Nov. 26
Note: End US DST: Sunday, 2 November 2014

## Slide 3: Domain Model v. 2.5(Revised Sep. 30/Oct. 1)

## Slide 4: Issues and Proposed Changes to Domain Model Discussed at the TC on 9/17
Update of domain model
  Change name:
    MeasurementCriteria -> Target
  Consistent definition of attributes:
    Project -> Add properties (identifier, title, description, plannedStartDate, actualStartDate, plannedEndDate, actualEndDate)
    Issue: Need to discuss whether state should be added
  Multiplicity: Refer “Properties of Attributes in UML Class Diagrams”
    Default value is 1, eliminate * after TypeName
    “O..1” represents possibility of null
    + AttributeName : TypeName [*]
  Metrics and MeasureType:
    Clarify the rationale of using “Measure”
Scenarios
  Refine the scenarios by adding concrete resources, and show the usage of domain model
  Validating the domain model

## Slide 5: Reference Properties of Attributes in UML Class Diagrams
Multiplicity [Default value is 1]
1 - this attribute has a single value of the specified Type.
0..1 - this attribute can have a value of null.
* - this attribute's value is a collection of values.
1..* - this attribute's value is a collection that contains at least one value.
n .. m - this attribute's value is a collection that contains between n and m values.
Reference: Properties of Attributes in UML Class Diagrams,
http://msdn.microsoft.com/en-us/library/dd323861.aspx

## Slide 6: On Use of Measure and Metrics SWEBOK
Guide to the Software Engineering Body Of Knowledge (SWEBOK), Version 3, 2014
  Chapter 8, Software Engineering Management
    6. Software Engineering Measurement
      Key terms on software measures and measurement methods have been defined in [ISO15939-02] on the basis of the ISO international vocabulary of metrology [ISO93]. Nevertheless, readers will encounter terminology differences in the literature; for example, the term "metrics" is sometimes used in place of "measures.“
    6.2. Plan the Measurement Process
      Select measures. Candidate measures must be selected, with clear links to the information needs. Measures must then be selected based on the priorities of the information needs and other criteria such as cost of collection, degree of process disruption during collection, ease of analysis, ease of obtaining accurate, consistent data, and so on [ISO15939-02: 5.2.3 and Appendix C].
Reference: http://www.computer.org/portal/web/swebok/html/ch8#Ref6

## Slide 7: On Use of Measure and Metrics ISO 15939:2007 Appendix
A.2.3 Base measure
  A measure defined in terms of an attribute and the method for quantifying it. (A measure is a variable to which a value is assigned.) A base measure is functionally independent of other measures. A base measure captures information about a single attribute. Data collection involves assigning values to base measures. Specifying the expected range and/or type of values of a base measure helps to verify the quality of the data collected.
A.2.3.1.2.2 Unit of measurement
  A particular quantity, defined and adopted by convention, with which other quantities of the same kind are compared in order to express their magnitude relative to that quantity. Only quantities expressed in the same units of measurement are directly comparable. Examples of units include the hour and the meter.
Reference: ISO, ISO/IEC 15939:2007: Systems and Software Engineering –
Measurement Process, 2007.

## Slide 8: Domain Model v. 2.4(Revised Sep. 16)
FP
(sizeOfScopeItem)
FP
metric
“CodeSize”
Title: login screen
actualSize: 10
KLOC
State?
Add attributes:
identifier
title
description
plannedStartDate
actualStartDate
plannedEndDate
actualEndDate
Change mame:
MeasurementCriteria
-> Target

## Slide 9: Issues Related to EMS in Domain Model
Commonality and Difference between EMS and PROMCODE
  Policy: If PROMCODE use a concept which is defined in EMS, PROMCODE should not define it, but refer it.
Use of “Estimation in PROMCODE”:
  Estimation in EMS is out of scope of PROMCODE. The “planned” value in PROMCODE is a value agreed between an acquirer and an supplier after estimation
Measurement/Measure&Mertics/Measurement
  Use consistent model
Measure of ScopeItem is not defined
  Associate MeasureType and UnitType to Project
Unification of Vocabulary
  Use the same vocabulary to those of the same meaning
  metric, unitOfMeasure

## Slide 10: Comparison of EMS and PROMCODE
 | EMS | PROMCODE
Estimation and Measurement | Use Estimation and Measurement i | Estimation is out of scope. Planned is a value for agreement between Acquirer and Supplier. Value might be based on estimation, but estimation id not in the included in the activities of project control.
Metric | metric metric:Sloc (URI) | Measure value:Decimal -> MeasureType [refer to]
 |  | MeasurementCriteria
Unit of Measure | unitOfMeasure unit:Loc (URI) | UnitType <-[referred by] Measure unit ->unitOfMeasure
Measurement | Measurement numericValue xsd:double | Measurement ->
ScopeItem |  | Unit of PlannedSize is undefined ->Associate MeasureType and UnitType to Project (A unique measure across the project)

## Slide 11: Domain Model v. 2.2(Revised Sep. 2)

## Slide 12: Domain Model Revisited for v 2.2 on 9/2
Structure around ManagedItem
  Attributes of ManagedItem: Add type for classification
  Add “ManagedItemCollection” as a collection of ManagedItem, which represents a collection of status, or snapshot, of the project
    Attributes: Add identifier and title
  Add “Plan” and “Report” as subclasses of ManagedItemCollection:
    Plan reflects an order from the acquirer to Supplier when the project is started
    Report reflects a report compiled from the snapshot in ManagedItemCollection
  Add “Project” as a reference to the project under management
  The entity Project is only for reference, and is considered as out of scope of the PROMCODE domain model

## Slide 13: Domain Model (Aug. 6)

## Slide 14: Assumptions
Project Context
  Context: Data Interface between Acquirer and Supplier
  Supply chain is formed by chaining the Acquirer and Supplier through the PROMCODE interface
  Scope of time: Assume the plan is completed and the project scope is defined, which implies that scope definition including planning is out of scope of PROMCODE
Organization
A
Organization
Bn
Organization
Cnm
Acquirer
Supplier
Supplier
Acquirer
*
*

## Slide 15: Domain Model Revisited (2/2)
Structure Measure/Measurement
  Add “MeasurementCriteria” as a criteria of Measure
  Add attributes of type and title to Measure
    Title: Bug density, Type: NoOfBugsPerKLOC, Unit: 1, Value: 3
Attributes
 | Measurement | MeasurementCriteria | Measure
Title | + | + | +
Identifier | + | + | NA
Type | + | NA | +

## Slide 16: Use Cases
Use vocabulary practically common in project management in contracted delivery
Consistent with global standards: PMBOK, ISO 21500:2012
Project Initiation and Planning
Project Execution
Acquirer
Supplier
Project Closing

## Slide 17: Simple Use Case
User roles
  Project manager of acquirer (PM-A)
  Project manger of supplier (PM-S)
Pre-condition
  A legal contract to bind an acquirer and a supplier is handled separately.
  There is no cascading of acquirer-supplier relationships.
  Project environment of an acquirer and a supplier are not shared; i.e., project environment of a supplier is not accessible to PM-A and therefore, project information needs to be sent to PM-A for project management by an acquirer.
Steps
  PM-A and PM-S work together to define ScopeItems, WorkItems and artifacts as a plan and establish agreement between them.
    Details of steps in establishing agreement may vary and we will not specify them further. .
  PM-S updates on regular basis actual values of properties of WorkItems and of measurements and measures attached to artifacts.
    This can be done by PM-A requesting a report to PM-S or by PM-S posting a report to an agreed location.
  PM-S sends an update as a Report to PM-A.
  PM-A reviews updates and takes actions such as such as creating and managing Issues. In particular,
    Review the possibility of schedule delay
    Review Quality
    Details of these will be elaborated in the next pages.
  Repeat Steps 2-4 as necessary
  Conduct acceptance review and close a project

## Slide 18: Review and Actions at Step 4-1 (Schedule Delay)
Schedule Delay
  PM-A compares previous report and current report and highlights the difference.
  Reviews the difference and raises a concern if the following is observed.
    No progress from the previous report
    Risk of not meeting a schedule emerges with the current pace of progress.
      May use past data on productivity to project risk.
  PM-A interacts with PM-S on further update.
    Reasons for delay
    Outlook of meeting a schedule.
  Based on the interaction, PM-A takes one of the following actions.
    No formal action, but with notice on the situation to monitor.
    Create an issue on the situation and create actions
    Escalate to stakeholders for possible plan change.
  If it results in a plan change, it will trigger the process of plan change and information on schedule delay will be reset with new plan.

## Slide 19: Review and Actions at Step 4-2 (Quality)
Quality Concern
  PM-A compares previous report and current report and highlights the difference.
  Reviews the difference and raises a concern if the progress is not sufficient and there is a risk of not meeting quality goal.
  PM-A interacts with PM-S on further update.
    Reasons of the current problem
    Outlook of meeting a goal
    Assess the impact to the overall project.
  Based on the interaction, PM-A takes one of the following actions.
    Create an issue on the situation and create actions
    Escalate to stakeholders for possible plan change.
  If it results in a plan change, it will trigger the process of plan change and information on quality situation will be reset with new plan.

## Slide 20: TOC of Draft Specification (1/2)
TOC Based on OASIS TOSCA | PIC | PROMCODE Spec 1.0 | 
1. Introduction | Mikio | 1. Introduction | 
2. Interface Specification Design |  |  | 
2.1 Dependencies on Other Specs |  | 4.2 Compliance ?: Core, FOAF, | 
2.2 Notational Conventions |  |  | 
2.3 Normative References |  | 5. References | 
2.4 Non-Normative References |  | 5. References | 
2.5 Typographical Conventions |  |  | 
2.6 Namespaces |  | 4.2.2 Namespaces | 
2.7 Extensibility |  |  | ?
3. Core Concepts and Usage Patterns |  |  | 
3.1 Core Concepts | Mikio, Matsumoto | Supply Chain Concept 2. PROMCODE Modeling Framework | 
3.2 Use Cases |  | New | 

## Slide 21: TOC of Draft Specification
TOC Based on OASIS TOSCA | PIC | PROMCODE Spec 1.0 | 
4. PROMCODE Domain Model | Yoshida | 3. PROMCODE Domain Model | 
4.1 Domain Model |  | 3.1 Domain Model | 
4.2 Examples of Project Models |  | 3.2 Examples of Project Models | 
5. PROMCODE Resource Definitions | Wakao, Horiuchi | 4. PROMCODE Service Specification | 
5.1 PROMCODE Resource Definitions |  | 4.3 PROMCODE Resource Definitions | 
6. PROMCODE Service Specification | Wakao, Horiuchi |  | 
 |  | 4.4 Service Provider Capabilities | 
7. Common Practices for Adoption |  | 4.5 Common Practices for Adoption | 
Appendix: Example |  |  | 
Appendix: Vocabulary, Resource Shape | Funakoshi, Arthur |  | 

## Slide 22: Time Line Revised
Milestone | Initial Plan | Revised
TC Launched | Mar. 25, 2014 | 
Start Writing Initial Working Draft |  | Aug. 5, 2014
Initial Working Draft | May 26, 2014 | Sep. 16, 2014
Committee Working Draft | Jun. 30, 2014 | Oct. 2014
Committee Spec. Public Review | Jul. 31, 2014 | Nov. 2014
Committee Specification | Sep. 15, 2014 | Dec. 2014
Candidate of OASIS Standard | Dec. 2014 | Feb. 2015
OASIS Standard | Mar. 2015 | Mar. 2015
Specification Development Team:
Aoyama, Funakoshi, Horiuchi, Matsumoto, Wakao, Yoshida
Specification Review Team: Development Team and
Kamimura, Ryman, Yabuta

## Slide 23: References
[ 1] R. Cyganiak, et al. (eds.), RDF 1.1 Concepts and Abstract Syntax, W3C
Recommendation, 25 February 2014, http://www.w3.org/TR/2014/REC-rdf11-concepts-20140225/#dfn-iri
[ 2] R. Cyganiak, An RDF Design Pattern: Inverse Property Labels, Jun. 2006,
http://richard.cyganiak.de/blog/2006/06/an-rdf-design-pattern-inverse-property-labels/.
[ 3] A. G. Ryman, OSLC Resource Shape: A Language for Defining Constraints on
Linked Data, .
[ 4] A. Rynam, Vocabulary Annotation Vocabulary, Sep. 2013,
http://open-services.net/wiki/core/Vocabulary-Annotation-Vocabulary/.
[ 5] A. Ryman, Resource Shape 2.0, W3C Member Submission, Feb. 2014,
http://www.w3.org/Submission/2014/SUBM-shapes-20140211/.