## Slide 1: OASIS OSLC PROMCODE TC Domain Model Revisited and Use Cases Development Plan of Specifications (Memorandum)
Specification Development and Review Team
Mikio Aoyama, Kazuhiro Funakoshi, Yoshio Horiuchi, Tsutomu Kamimura, Shigeaki Matsumoto, Arthur Ryman, Masaki Wakao, Kazuo Yabuta, Hiroyuki Yoshida,
2014/07/21, 08/05, 08/19, 9/02, 9/16, 9/19, 10/01,11/11, 11/25, 12/10, 12/24, 2015/01/07, 01/21, 02/04,02/18(2/20), 03/04, 04/08, 04/22, 05/13, 7/8, 7/22

## Slide 2: Time Line Revised
Milestone | PROMCODE Revised(4/22) | Core (7/22) | PROMCODE Revised(7/22)
TC Launched | 2014/3/25 |  | 
Start Writing Working Draft | 2015/3/5 |  | 
Working Draft | 5/10 |  | 
TC Review | 30 days |  | 
Update Draft for Comments | 14 days |  | 
Committee Draft | 6/24 | 9/15 | 9/20
Review of Member Section & Core | ? |  | 
Committee Draft (Due) | 7/8 | 9/30 | 10/10
Committee Draft Public Review | 60 days |  | 
 | 9/8 | 11/30 | 12/10
Update Spec for Comments => Candidate of OASIS Standard | 14 days | Imple. 90days? | 
Committee Specification and SoU Due | 9/22 | 2/e | 
Vote | 14 days+7 days | 3/m | 3/m
OASIS Standard | 10/4 | 3/e? | 3/e

## Slide 3: Upcoming TC Meeting Schedule Proposed
Schedule |  | Date/Time [EST] | Date/Time [JST] | Note
29 | TC Meeting | 8:00 p.m., Jul. 7 | 9:00 a.m., Jul. 8 | 
30 | TC Meeting | 8:00 p.m., Jul. 21 | 9:00 a.m., Jul. 22 | 
31 | TC Meeting | 8:00 p.m., Aug. 4 | 9:00 a.m., Aug. 5 | 
32 | TC Meeting | 8:00 p.m., Aug. 18 | 9:00 a.m., Aug. 19 |