Plan for Developing Implementation Guideline for frequently used PKI Applications

(DRAFT)

Proposed Deliverables					Proposed Timeline

Assemble draft of work item (plan) for review		1/22/04 – Leahy

Assign individual as SC for all three appls			1/30/04

SC to research and gather material of existing guidelines	2/28/04

SC to determine proper content of guidelines			4/15/04

SC to present high level content to TC for review		4/15/04

SC to develop each application guideline in detail		6/15/04

SC to solicit industry expert input to guideline		6/15/04

SC to refine the detailed guidelines				7/01/04

SC to review guideline with TC for input			7/15/04

Guild line for general review and comment  			7/30/04