Draft Implementation Plan for “Gather and Supplement Educational Materials on PKI”

Text of Action Item:

OASIS PKI TC members will research and provide educational materials on PKI.

# Implementation Plan:

| When | What |
| --- | --- |
| Dec 24, 03 | Submit “Gather educational info plan” to PKI TC |
| Jan TC meeting | Approve Implementation Plan |
| Jan 21 – Feb 21, 04 | Document existing materials Request PKI TC to advise where other educational materials are available. |
| Feb 21 – Mar 30, 04 | Compile a list of all educational materials Determine “missing” materials |
| Apr TC meeting | Discuss with PKI TC regarding “missing” materials |
| Apr 1 – May 20, 04 | Develop “missing” materials |
| May 22, 04 | Send out 1st draft of missing materials |
| July 20, 04 | Send out final draft of missing materials |
| Aug TC meeting, 04 | Provide final result for PKI TC |