# DEX01 “product_breakdown_for_support” Status Report 11-July -2004, by Tim Turner

## Dex 1 Team

Team Leader: 		Nigel Walker 	– Rolls Royce

Editor:		 	Tim Turner 		– LSC Group

Meetings

Teleconference held during the first week of June to review Dex1. As a result of this meeting several aspects of Dex1 have been updated – mainly in the business sections.

## Capabilities

After a review of the capabilities in Dex1, several more have been added. For example, assigning_approvals, messaging, security_classification & product_configuration.

Capability C003 will not now be split, though slots is being defined separately to be brought in through C003 & C004. Representing_slots is under development but not ready for dexlib until the end of the week.

The update of the capabilities to be consistent with the others on dexlib is progressing but not complete. C001, C002 & C006 are complete at present. C003 is in work & 80% complete.

The DEX 1 schema (revision 1.2) was uploaded to DEXLIB 13-April-2004.

## Business Sections

Business Process & Dex Business Application sections have been totally re-written. I have provided a new diagram for the overview section & generated the descriptions of how each capability provides value to the Dex & is organised from the view of the main diagram.

The AAM references in this section have been re-worked.

## Reference Data

Most of the reference data required is documented implicitly (was done before reference data representation was fully thought through), so this needs to be documented and any shortcomings identified.

Reference data is now in place for C001, C002 & C006. These have been loaded onto dexlib, and are under review by the reference data team.

Those for C001, have resulted in changes to the strings used for several key model reference data definitions which all capabilities/dexs need to be aware of. As a result, C001 had to be re-worked to take account of this.

## Test Data

Ideally P21 data should be developed for testing since this is the form that can be validated & processed by most toolkits. We understand that there is a P28 xml version of the bike data – but this has yet to be distributed. Ideally it would not require an XML configuration file and any default switches should be documented so that others can readily make use of it for testing purposes.  The bike data should be sufficient to test DEX01 at a basic level, though it will require expansion to fully test this Dex.

## Outstanding Issues

The current team for Dex 01 will need additional domain experts assigned to it to ensure it will meet currently defined requirements and pilot expectations.

Review by the modeller shows that;

- As a result of the reference data review done in Bath, there are some issues regarding how/where identification codes are documented from the capability point of view which requires some discussion & decisions. See separate attachment.

# Future Plan

Gordon Robb has just completed another review & a Dex1 team meeting is planned for this Wednesday afternoon at LSC offices in Keynsham to review this, progress & identify possible issues.

Note Tim Turner is on holiday after this week for 2 weeks & shall be back in the office at the beginning of August.