OASIS Product Life Cycle Support Technical Committee

DEX Publication Project Phase II – Teleconference - 22 May 2008 - 1600 Stockholm, 1500 UK, 1400 GMT, 1000 US Eastern, and 0700 US Pacific Time.

Objective

The objective of this session was to review the resource commitments for the project, based on the actions decided at Meeting 38, and to begin to develop the programme plan.

- Roll call

| Name | Company |
| --- | --- |
| Howard Mason | BAE SYSTEMS plc |
| Rob Bodington | Eurostep AB |
| Jochen Haenisch | Jotne EPM Technology |
| Tim Turner | LSC Group Ltd |
| Christopher Kreiler | ManTech Enterprise Integration Center (e-IC) |
| Ken Virgil | Raytheon |
| Mats Nilsson | Swedish Defence Materiel Administration |
| King Yee | The Boeing Company |
| Bryant Allen | USAMC Logistics Support Activity |

Apologies were received from Tor Arne Irgens, on business with SCORM in the US.

- Review of resource commitments

The initial manpower requirement and proposed priorities for the second phase of the DEX development project had been reviewed at the TC telecom, and members had been invited to further consider the content of the plan, and to identify tasks against which they could commit resources.  It was noted that certain tasks did not yet have estimated effort.

| Organisation | Contribution proposed |
| --- | --- |
| NDLO | “Substantial contribution” to be confirmed |
| DNV | 500 hours |
| Eurostep | 300 hours, focused on software tools, web services and support for test rallies |
| BAE Systems | 300 hours on ballot resolution efforts, to be supplemented by DEX development effort subject to internal project demands |
| EPM | 500 hours, focused on ballot resolution, and DEX/capability development |
| FMV | 600 hours external/200 internal in 2008, 600 hours external/400 internal in 2009, focused on ballot resolution and up to 25% of the programme management effort |
| LOGSA | Contribution to be confirmed |
| Boeing | Willing to participate - exact contribution still to be determined |
| LSC | 300 hours, focused on AP239 ed 2, reference data and DEX development, subject to sponsorship, via TLSS or other source. |

Further resources for DEX development would be sought from projects working in the scope of the proposed DEXes - Product breakdown for support and Product as individual.

Mantech confirmed that they would be able to undertake the administrative elements of the programme management task.

- Programme planning

It was suggested that the overall programme could be split into several threads, which would require additional project leaders but reduce the burden on individual leaders.  Rob Bodington emphasised the need for careful coordination across the different threads, although it was recognised that such a structure would be closer to the eventual operating model for DEX development, with core services and a number of DEX development projects coordinated through the TOG.  The following threads were proposed:

- Completion of first two DEX, including ballot comment resolution, capability development, and implementation testing

- Core services, including infrastructure, information pages, update to AP239, and basic organisation of the Implementor’s Forum

- Development of new DEX, with associated harmonisation and testing efforts

A number of key characteristics of the programme were identified.

- Each thread would comprise some Priority 1, 2 and 3 tasks.

- The core services should contain tasks that would not come under the development of individual DEXes

- AP239 updating and the operation of the Implementor’s Forum may be separated out

Tim Turner expressed concern that the proposed changes to the template definition language and the use of UML should not disrupt published work - it was considered that these should be covered after the next round of DEX development.

- Next steps

Howard Mason will develop a proposal for the various threads of the work programme by May 29, with a potential resource assignment for consideration by the stakeholders.

Stakeholders should seek to contribute to the identified resource requirements.