Core Components RIM Binding Workplan:

The following table outlines the proposed Core Components RIM Binding Workplan by week.

The “Days” column lists a particular day only if there is a milestone. Otherwise, it lists “All” to indicate that the listed tasks are carried out through that week.

The general flow is as follows:

- CC Review Subteam maps CCTS sections to RIM

- CC Review Subteam creates a Core Components RIM Binding Technical Note (first draft)

- Registry TC reviews first draft for 2 weeks

- CC Review Subteam performs any necessary updates to first draft of Core Component RIM Binding Technical Note (creates second draft)

- Registry TC reviews second draft for 2 weeks

- While Registry TC is reviewing second draft, CC Review Subteam begins creation of “CCTS Verification Results” and “Proposed RIM Updates” documents

- CC Review Subteam performs any necessary updates to second draft of Core Component RIM Binding Technical Note (creates final draft)

- CC Review Subteam puts finishing touches on final draft of Core Component RIM Binding Technical Note and sends to Registry TC as Technical Note (for voting)

- CC Review Subteam completes “CCTS Verification Results” document and sends to CCTS Team

- CC Review Subteam completes “Proposed RIM Updates” document and sends to Registry TC

- Registry TC votes on Core Components RIM Binding Technical Note

I

| Week Of | Days | Task/Milestone |
| --- | --- | --- |
| 06/02/03 | All | Review/clarification of Core Components Specification sections |
| 06/09/03 | All | Map CCTS section 7.1 – to 7.1.2 (inclusive) |
| 06/16/03 | All | Map CCTS section 7.1.3 – to 7.1.7 (inclusive) |
| 06/23/03 | All | Map CCTS section 7.1.8 – to 7.1.10 (inclusive) |
| 06/30/03 | All | Map CCTS section 7.2 |
| 07/07/03 | All | Map CCTS section 7.3 – to 7.3.3 (inclusive) Begin first draft of Core Components RIM Binding Technical Note (completes 7/28/03) |
| 07/14/03 | All | Map CCTS section 7.4 – to 7.4.7 (inclusive) |
| 07/21/03 | All | General issue clarifications |
| 07/28/03 | 07/28/03 | Complete first draft of Core Components RIM Binding Technical Note, and send to Registry TC for 2-week review (completes 08/11/03) |
| 07/28/03 | All | Registry TC continues review of first draft of Core Components RIM Binding Technical Note (completes 08/11/03) Map CCTS section 7.5 (entire section) |
| 08/04/03 | All | Registry TC continues review of first draft of Core Components RIM Binding Technical Note (completes 08/11/03) Incorporate CCTS section 7.5 mapping into Core Components RIM Binding Technical Note |
| 08/11/03 | 08/11/03 | Registry TC review of first draft of Core Components RIM Binding Technical Note complete Begin updates to first draft of Core Components RIM Binding Technical Note as required (completes 08/25/03) |
| 08/11/03 | All | Continue updates to first draft of Core Components RIM Binding Technical Note (completes 8/25/03) |
| 08/18/03 | All | Continue updates to first draft of Core Components RIM Binding Technical Note (completes 8/25/03) |
| 08/25/03 | 08/25/03 | Complete updates to first draft of Core Component RIM Binding Technical Note, and send to Registry TC for 2-week review (completes 09/08/03) Begin creation of “CCTS Verification Results” document (completes 09/19/03) Begin creation of “Proposed RIM Updates” document (completes 09/19/03) |
| 08/25/03 | All | Registry TC continues review of second draft of Core Components RIM Binding Technical Note (completes 09/08/03) Continue creation of “CCTS Verification Results” document (completes 09/19/03) Continue creation of “Proposed RIM Updates” document (completes 09/19/03) |
| 09/01/03 | All | Registry TC continues review of second draft of Core Components RIM Binding Technical Note (completes 09/08/03) Continue creation of “CCTS Verification Results” document (completes 09/19/03) Continue creation of “Proposed RIM Updates” document (completes 09/19/03) |
| 09/08/03 | 09/08/03 | Registry TC review of second draft of Core Components RIM Binding Technical Note complete Begin updates to second draft of Core Components RIM Binding Technical Note as required (completes 09/15/03) |
| 09/08/03 | All | Continue updates to second draft of Core Components RIM Technical Note Binding as required (completes 09/15/03) Continue creation of “CCTS Verification Results” document (completes 09/19/03) Continue creation of “Proposed RIM Updates” document (completes 09/19/03) |
| 09/15/03 | 09/15/03 | Complete updates to second draft of Core Component RIM Binding Technical Note Begin finishing touches (editing, etc.) on Core Components RIM Binding Technical Note (completes 09/19/03) |
| 09/15/03 | All | Continue creation of “CCTS Verification Results” document (completes 09/19/03) Continue creation of “Proposed RIM Updates” document (completes 09/19/03) Continue finishing touches on Core Components RIM Binding Technical Note (completes 09/19/03) |
| 09/19/03 | 09/19/03 | Complete “CCTS Verification Results” document and send to CCTS Team Complete creation of “Proposed RIM Updates” document and send to Registry TC Complete finishing touches on Core Components RIM Binding Technical Note and send to Registry TC |
| 09/19/03 | All | Registry TC votes on RIM Binding Technical Note (completes 09/26/03 – a one-week voting period) |
| 09/26/03 | 09/26/03 | RIM Binding Technical Note becomes official Technical Note |