SCA BPEL TC Raw Chat from Feb 11, 2010 Telcon

[7:58] anish: Agenda -

[7:58] anish: 1. Roll Call

http://www.oasis-open.org/apps/org/workgroup/sca-bpel/members/roster.php

2. Appointment of scribe

Scribe list attached below

3. Agenda bashing

4. Approval of 2010-01-28 minutes

http://lists.oasis-open.org/archives/sca-bpel/201001/msg00035.html

5. Review of Action Items

#0109 Mike Edwards - Send instructions for running the Assembly tests

#0123 Sanjay - update the TA doc to sync up with the new CD rev

Done (remaining task is covered by AI #125)

#0124 Mike Edwards  Update the proposal for issue 62

#0125 Anish  Produce test assertions for SBPEL2023

6. New Issues

None

7. Testing

Planned schedule -

Jan 21 - Revised specification draft (DONE)

Feb 4 - Update Test Assertion Document (Done except for SBPEL2023)

Mar 4 - Test Case Creation

Mar 25 - Review and finalization of Test Cases

Apr 1 - Go for 2nd PR

Here is a rough break up of work for creating the test cases. More volunteers are appreciated.

Sanjay - SBL-TA-1001 to SBL-TA-2018

Anish - SBL-TA-3001 to SBL-TA-3026

8. Issue Discussion

a) Issue 58 - Need to add Capability to indicate that a PartnerLink should be ignored when introspecting the ComponentType of a BPEL process

http://www.osoa.org/jira/browse/BPEL-58

Anishs proposal : http://lists.oasis-open.org/archives/sca-bpel/201001/msg00032.html

b) Issue 62  More on multiplicity 0..1

http://www.osoa.org/jira/browse/BPEL-62

Dannys proposal: http://lists.oasis-open.org/archives/sca-bpel/201001/doc00000.doc

Awaiting updated proposal from Mike (AI #0124)

9. AOB

[7:59] anonymous morphed into Najeeb Andrabi

[8:03] anish: Scribe: Ashok Malhotra

[8:03] anish: ScribeNick: Ashok

[8:03] anish: Date: 2010-02-11

[8:03] anish: Chair: Anish Karmarkar

[8:04] Ashok: Topic: 3. Agenda bashing

[8:05] Ashok: No changes to agenda

[8:05] Ashok: Toipc: 5. Review of Action Items

#0109 Mike Edwards - Send instructions for running the Assembly tests

#0123 Sanjay - update the TA doc to sync up with the new CD rev

Done (remaining task is covered by AI #125)

#0124 Mike Edwards  Update the proposal for issue 62

#0125 Anish  Produce test assertions for SBPEL2023

[8:06] Ashok: Action 109 is done!

[8:06] Ashok: Action 123 is done as well.

[8:06] Ashok: Action 124 is done as well -- proposal arrived this morning

[8:07] Ashok: Topic: 7. Testing

Planned schedule -

Jan 21 - Revised specification draft (DONE)

Feb 4 - Update Test Assertion Document (Done except for SBPEL2023)

Mar 4 - Test Case Creation

Mar 25 - Review and finalization of Test Cases

Apr 1 - Go for 2nd PR

[8:07] Ashok: Mike has sent instructions for running the Assembly tests

[8:07] Ashok: Sanjay and Anish will write test cases.

[8:08] Danny van der Rijn I probably won't be able to attend today, btw

[8:08] Ashok: Topic:  8. Issue Discussion

a) Issue 58 - Need to add Capability to indicate that a PartnerLink should be ignored when introspecting the ComponentType of a BPEL process

http://www.osoa.org/jira/browse/BPEL-58

Anishs proposal : http://lists.oasis-open.org/archives/sca-bpel/201001/msg00032.html

[8:08] Ashok: Issue discussion.

[8:10] Ashok: Anish:  Requires larger refactoring than I had thought

[8:11] Ashok: ... I added a fix for the particular issue

[8:11] Ashok: ... seemed like there was agreement on this direction last week

[8:12] Ashok: Anish takes the TC thru the changes

[8:15] Ashok: Dieter: Do we need additional rule that says "at most one of these attributes can be present"

[8:15] Ashok: Anish:  That is handled below

[8:16] Ashok: ... see line 3020

[8:20] Ashok: Dieter:  This is ready to be resolved

[8:20] Ashok: Anish:  We will bring this up next week.

[8:20] Ashok: b) Issue 62  More on multiplicity 0..1

http://www.osoa.org/jira/browse/BPEL-62

Dannys proposal: http://lists.oasis-open.org/archives/sca-bpel/201001/doc00000.doc

Awaiting updated proposal from Mike (AI #0124)

[8:21] Ashok: Anish:  This came in this morning.  Let's postpone discussion

[8:21] Ashok: Anish:  AOB?

[8:22] Ashok: Anish:  After next week it should be mainly testing.

[8:22] Ashok: Sanjay joined

[8:23] Ashok: ... makes us quorate

[8:23] Ashok: Topic: 4. Approval of 2010-01-28 minutes

http://lists.oasis-open.org/archives/sca-bpel/201001/msg00035.html

[8:23] Ashok: Minutes are approved w/o objections.

[8:24] Ashok: Topic:  Restarting discussion on issue 58

[8:24] Ashok: Anish:  Are you ok with proposal?

[8:25] Ashok: Anish explains proposal

[8:26] Ashok: Sanjay:  Does it impact test assertions?

[8:26] Ashok: Anish:  Yes

[8:26] Ashok: ... I can fix the test assertions to cover changes based on this issue

[8:28] Ashok: Ashok:  Moves to approve issue 58 with proposal in agenda.  Dieter seconds.

[8:29] Ashok: Approved w/o objection.  Issue 58 is resolved.

[8:30] Ashok: Anish:  Is March 4 a viable date for test case completion?

[8:30] Ashok: Sanjay:  I have not looked at Mike's instructions

[8:32] Ashok: Adjourned