ACS Convergence

July 12, 2006

1. Overview

1.1 Background

- SDD TC was formed recognizing synergy with GGF’s ACS & CDDLM WGs

- Formation discussions were centered around SDD TC creating industry standard deployment descriptor that ACS & CDDLM would use after their V1.0 specs

- Both GGF WGs had a head start on SDD

- ACS and CDDLM specs are nearing completion plus JSDL has been approved and seems to have synergy with certain aspects of SDD.

- Net: Now that both sets of specs have progressed we have detail that can be used for collaboration discussions.

1.2 Agreement on May Face-to-face meeting

- Convergence between AAF subset and SDD package identity element and files element

1.3 What has been done and plan

May-June: 	SDD TC, to discuss about the AAF subset and SDD package identity element and files element. The schema and specification for packageDescriptor were created.

July-Oct: 	ACS-WG, to review the packageDescriptor schema and specification and prepare revision of ACS spec. to align this. It should feed back if they satisfy the current use case after the detailed study.

Nov-Dec: 	SDD TC, to consider and examine the feed back from ACS-WG.

2007: 	The ACS specification would be officially revised after the release of initial SDD specification to refer this specification.

* FYI, Related milestones from the project plan v9:

No. 19 Gain agreements with GGF WGs 147 days? 2006/11/15 2007/06/07

No. 20 Gain agreement with ACS WG 46 days? 2006/11/15 2007/01/17

2. Results of reorganization of PackageDescriptor

- Re-organized the IUDD elements

- Created a package descriptor

- Deployment descriptor element is a URI

- Created a deployment descriptor

- Moved deployment-specific elements into this doc

- Added signature to the package

- Added location elements to the Manufacturer element in the package identity

- Added extension points in packageDescriptor:

/packageDescriptor/packageIdentity/xsd:any

/packageDescriptor/files/file/xsd:anyAttribute

We may need some normative description text in the specification besides schema. For example:

--------------------------------------------------------------------

ACS Application Archive should have the value "ACS AA" for contentType attribute for the packageIdentity element. If the value is specified, the content in the below extension points MAY be ignored by the implementation.

/packageDescriptor/packageIdentity/xsd:any

/packageDescriptor/files/file/xsd:anyAttribute

--------------------------------------------------------------------