Minutes, June 3rd, 2008

Agenda

1. Workshop discussion (see http://events.oasis-open.org/home/forum/2008 check the Telecom workshop on the left bar)

2. Opening SC calls to all MS members including having a public version of the minutes

Minutes Scribe: Michael Giordano (Avaya, Many thanks)

1. All need to subscribe to the OASIS mailing list. Abbie will provide conformation back to see who is registered or not.

2. OASIS has an OCT1 one meeting in London. SOA/ Telecom steering group targeting Sept 30 workshop to coincide with broader OCT 1 London OASIS meeting.

3. Workshop targeting SOA adopting for telecommunication services and charter

4. Plan is to have full day workshop, lunch (50-100) people

5. Specifically, the group will focus on uses cases showing limitations of SOA in the context of telecommunications

6. Initial Draft of charter due out week of June 3, 2008. Charter will be open for discussion

7. Charter needs to be finalized by July 15 to OASIS per OASIS rules to make workshop and OCT 1 OASIS meeting.

8. Charter can be modified somewhat after July 15 but a certain number of proposing companies need to agree by July 15 date.

9. Abbie to send graphic representation of logistics and dates critical for schedule.

10. OASIS will have to review charter and address any concerns regard

3-4 weeks before first f2f.

11. Goal is to arrange schedule of activity to coincide with OCT date.

Worse case is we miss date and charter is settled after OCT 1 meeting.

12. Need to work backward from July 15 to see what we as a group, need to do to make this milestone. Abbie Barbir agreed to take this action item.

13. Steering group is a bi-weekly call.