# UN/CEFACT and OASIS/UBL Collaboration

## Summary of the agreed current activities and next steps

Building on the UN/CEFACT and OASIS Cooperation Agreement and successful working sessions at the March 2006 UN/CEFACT Forum, UN/CEFACT announced a collaboration plan with OASIS and the UBL TC at the June 2006 Plenary of UN/CEFACT.  The objective of this collaboration is to work within the UN/CEFACT Forum groups to build a common set of electronic business document standards.  A number of UN/CEFACT member countries and industry associations are providing support to this important initiative.

This plan identifies the various UN/CEFACT groups that UBL seeks to engage with and what activities we see as involved to ensure the work of UBL is recognized within the CEFACT deliverables.  It also identifies the timeframes and formally delegated UBL representatives allocated to these tasks.

TBG1 -  Supply Chain

- Task 1: Set-up of a working group.

  - Martin Forsberg (SFTI, Sweden), Stephen Green (Local Government, UK), Peter Borresen  (National IT and Telecom Agency, Denmark) and Mark Leitch (Procurement Consultant, UK) from UBL

- Task 2: Pre UBL 2.0 Gap analysis

The objective is to identify the significant differences between the documents in common between UBL and TBG1.  If appropriate and within the UBL timeframe we can apply changes to current UBL 2.0 draft to address some of these gaps.

Specific focus is on Invoice (including Credit and Debit Note) and Remittance Advice.

  - Status: Completed for normative parts of UBL 2.0

- Task 3: Detailed (post-2.0 convergence) GAP analysis

The objective is to identify the all differences between the documents in common between UBL and TBG1.  This will form the basis for planned convergence of UBL schemas and TBG1 Business Requirement Specifications.

Documents involved are:

    - Invoice (including Credit and Debit Note)

    - Remittance Advice

    - Ordering messages

    - Catalogue messages

  - Status: Commence on or before August 28th 2006

- Task 4: New Common projects

The objective is to submit documents in UBL 2.0 that are not covered by existing TBG1 projects.  This involves re-engineering the following document types to provide suitable CEFACT Business Requirement Specifications.

    - Despatch advice

    - Receipt advice

    - Freight Invoice

    - Packing List (to be checked if the UBL version is a trade document or transport document)

  - Status: Commence on or before October 16th 2006

TBG3 – Transport

- Task 1: Set-up of a working group.

  - Kamarudin Bin Tambi (Crimson Logic, Singapore), Andy Schoka (Transportation Consultant, USA) and Tim McGrath (Australia) from UBL

- Task 2: Pre UBL 2.0 Gap analysis:

The objective is to try to align UBL 2.0 models with TBG3’s work as closely as possible. TBG3 has commented on transport related items in the UBL 2.0 draft release. UBL have agreed to correct the noted discrepancies in order to comply with the TBG3 semantic inputs. TBG3 resolves to further cooperate with UBL-TSC in the second public review of UBL 2.0.

  - Status: In Progress, second public review scheduled for July 2006.

- Task 3: UBL 2.0 collaborative development:

Develop a Transportation Status document based on the candidate core components proposed by TBG3.

  - Status: In Progress, to be reviewed by TBG3 during July 2006.

- Task 4: Post UBL 2.0 Activities:

Develop extensions to UBL 2.0 required for multi-model transport and re-engineering UBL documents to provide suitable CEFACT Business Requirement Specifications.  Document types include Bill of Lading, Waybill, Forwarding Instruction, Certificate of Origin and Packing List (to be checked if the UBL version is a transport document).

  - Status: Commence on or before August 28th 2006

TBG17 – Harmonization

This task involves incorporating UBL 2.0 components into the CEFACT Core Component Library.

  - Tim McGrath (Australia) from UBL

- Task 1: UBL prepare core components submission

  - Status: Commence on or before August 28th 2006

- Task 2: UBL submit candidate core components to TBG17

  - Status: Before November 2006

- Task 3: TBG17 incorporate changes into Core Component Library

TMG/CCTS – Core Component Technical Specification

Ensuring UBL 2.0 is recognized as compliant to CCTS 2.01

  - Sylvia Webb (GEFEG, USA) and Tim McGrath (Australia) from UBL

- CCWG comment on UBL 2.0 draft

  - Status: In Progress - must be completed before June 26th 2006

- UBL incorporate changes into second review of UBL 2.0 draft

  - Status: Must be completed before July 3rd 2006

- Develop a plan to use UBL 2.0 as a base library for implementation verification of next version of CCTS

  - Status: Commence on or before August 28th 2006

ATG/NDR -  XML Naming and Design Rules

Converging on a single set of NDRs for XML schemas based on ebXML Core Components Technical Specification.

- Gap analysis to identify differences between UBL 2.0 NDR and ATG2 NDRs

  - Status: Commence on or before August 28th 2006

- Develop plan for convergence.

  - Status: Commence on or before September 18th 2006

CEFACT BUREAU/ UBL TC

- We need a means of monitoring and measuring the progress of these items.  Perhaps the negotiation team to become co-ordination team.

  - Status: Commence on or before July 3rd 2006

Potential other activities with CEFACT permanent groups

- TBG2 – UN/eDocs

Understanding where this project is at and how it relates to UBL and other CEFACT work.

  - Set-up of a core group for the Gap analysis

    - Kamarudin Bin Tambi (Crimson Logic, Singapore), Sylvia Webb (GEFEG, USA) and Tim McGrath (Australia) from UBL

  - Status: Commence on or before August 28th 2006

- ICG (and ATG2)

Develop standard schema and instance document templates for code lists. UBL has recently adopted a method for representing code lists in XML and would like to propose this for use by ICG in collaboration with ATG2.

  - Set-up of a core group for the requirements and design

    - Tony Coates (XML Consultant, UK) from UBL

  - Status: Commence on or before July 3rd 2006

- TBG19  e-Government

Ensuring that UBL’s work in government e-procurement is integrated into any related projects from TBG19.

  - Set-up of a core group for the project analysis

    - Stephen Green (Local Government, UK) from UBL

  - Status: Commence on or before August 28th 2006

- TMG/Context Methodology Project

Ensuring UBL’s approach to customization is represented in this new project.

  - TMG to issue call for participation

    - Catherine Williams (Pisces, UK) and Stephen Green (Local Government, UK) from UBL

  - Status: Dependent on TMG schedule.