# Work Plan for LCSC Members

| Date Due | Status Comments | Description of Work |
| --- | --- | --- |
| 16 August 2002 – LSC Meeting | DONE | New Release Ready – Distribution of Package, started this week. |
| 13 August 2002 – teleconference | DONE | Preparation for Release 0p65 |
| 20 August 2002 - teleconference | DONE | Release Review 0p65 |
| 27 August 2002 – teleconference | DONE | Release Review 0p65 |
| 3 September 2002 – teleconference | DONE | Joint teleconference with NDR to discuss issues pertaining to modeling and containership. |
| 4 Septemeber 2002 – teleconference | DONE | Part two of the Joint teleconference with NDR to discuss issues pertaining to modeling and containership. |
| 10 September 2002- teleconference |  | Joint teleconference with NDR to discuss issues pertaining to modeling and containership. |
| 11 September 2002 – teleconference |  | Joint teleconference with NDR to discuss issues pertaining to modeling and containership. |
| 17 September 2002 – teleconference |  |  |
| 24 September 2002 – teleconference |  |  |
| 25 September 2002 – Deadline for comments on 0p65 Release |  |  |
| 1 Oct – 4 Oct, Face to Face, Burlington, MA |  | Highlights for Agenda: Comments for 0p65 Document unified approach for content development Align approach with NDR paper |
| 4 Oct – 18 Nov |  | Develop new library content based on: approach agreed at plenary comments from review requirements of NDR |
| 18 Nov – 22 Nov, Face to Face, Menlo Park, CA |  | Approve and publish UBL Library Content v 1.0 together with all background material including NDR paper. |
| 23 Nov onwards |  | Bask in glory |

# Action Items for LCSC Members

| Action Item | Status | Due by | Assignments |
| --- | --- | --- | --- |
| Waiting on Transportation group for their input. | SHOULD BE PART OF OTHER REVIEW MATERIAL |  | Sue – QA Definitions by the 9th. Transportation stuff and structures – sue will do what she can. |
| Context columns and the population of them. | PART OF UNIFIED APPROACH DISCUSSION |  |  |