###### UN/CEFACT

UN/CEFACT TBG1 Supply chain & e-Procurement Group

OASIS – UBL Procurement

Convergence – Core group

Tim Mc Grath								Freddy De Vos

OASIS – UBL vice-chair						UN/CEFACT TBG1 chair

2006, July 28th .

# Introduction

Following the UN/CEFACT forum in Vancouver in March 2006, UN/CEFACT, OASIS and the OASIS UBL Technical Committee agreed to co-operate and collaborate on the delivery of a common set of eBusiness document standards for the supply chain and procurement area.

UN/CEFACT subsequently announced the planned collaboration with OASIS and the UBL TC at the UN/CEFACT Plenary in May 2006.

A number of UN/CEFACT member countries and industry associations are providing support to this important initiative.

This document focuses on the core group comprising UN/CEFACT TBG1 and UBL procurement experts involved in the development of standards for procurement and the supply chain.  This group will work together to define a common model upon which the next generation of UN/CEFACT eBusiness standards in this area will be based and recognized.

It must be recognised that the achievement of the convergence for procurement documents is impacted by the broader issue of the convergence of OASIS UBL and the UN/CEFACT Core Component Library.   While both groups based their libraries on the UN/CEFACT Core Component Technical Specification, there are differences in approach and naming which must be aligned in order to develop a common model.

The convergence of the documents outside the scope of the supply chain and procurement, such as the transport messages or the technical specifications should be taken up by the appropriate groups.  The schedule below will therefore be updated as a more exact view of the time scale of such work emerges.

# Background

2.1.	At the UN/CEFACT TBG1 meeting the TBG1 members and the present UBL members agreed to set up a core group;

      - To evaluate the differences between the OASIS UBL 2.0 messages and the corresponding UN/CEFACT Business Requirements Specification (BRS) in order to upgrade the existing BRS documents and to provide harmonized UN/CEFACT XML messages.

      - To set up new TBG1 projects to integrate the UBL messages, into the UN/CEFACT standard, for which there are not yet UN/CEFACT BRS available.

During a joint meeting of UN/CEFACT TBG1 and OASIS – UBL procurement, both groups agreed on the following plan and principles of the core group;

a.	Convergence of existing messages

      - gap analysis for Invoice (including Credit and Debit Note) would be finalised by end May 2006

      - gap analysis for Remittance Advice would be finalised by end June 2006

      - gap analysis for Ordering messages would be finalised by end October 2006

      - gap analysis for Catalogue messages would be finalised in March 2007

      - produce an updated Business Requirement Specifications for review and approval by UN/CEFACT TBG1 and OASIS UBL Procurement

b.	Integration of UBL messages not yet present in UN/CEFACT

      - to set up new TBG1 projects and to develop a work plan for the integration of the UBL documents for which there are not yet TBG1 developments

      - the first draft of the BRS for Despatch Advice and Receipt Advice would be finalised by end September 2007

      - to check if the Packing list define in UBL is a trade or transport message. If it is a trade message it should be included in the project team developing the BRS of the Despatch advice

c.	Integration of the UBL procurement members into UN/CEFACT TBG1

      - the UBL procurement representatives should be incorporated into TBG1; to be finalized at the UN/CEFACT Forum in October 2006

      - the UBL procurement representatives should become full TBG1 members before 2008.

# At the OASIS UBL meeting of May 2006, the UBL TC stated that it is up to them to decide on the set up of a core group and its activities for the convergence of the OASIS UBL messages and the UN/CEFACT message standards.  On the 16th of June 2006 TBG1 received the new proposal from OASIS having the formal commitment of the UBL TC.  The following activities and next steps issued as a proposal by Tim Mc Grath to the UBL TC members were approved;

a.	Pre-UBL 2.0 gap analysis

-	with specific focus on Invoice (including Credit and Debit Note) and Remittance Advice had been completed for the normative parts of UBL 2.0

b.	Convergence of existing messages

      - to support the convergence of UBL schemas with TBG1 Business Requirement Specifications, detailed gap analysis of the following documents would commence on or before 28th August 2006:

      - Invoice (including Credit and Debit Notes)

      - Remittance Advice

      - Ordering Messages

      - Catalogue Messages

c.	Integration of the UBL procurement messages into UN/CEFACT TBG1

      - the following UBL documents would be re-engineered to provide suitable UN/CEFACT Business requirement Specifications commencing in December 2006:

      - Despatch Advice

      - Receipt Advice

      - Freight Invoice (Transport message – to be coordinated with TBG3)

      - Packing List (Transport message – if necessary to be coordinated with TBG3 or to be done by TBG1)

Recognising that two of TBG1’s finalisation dates have passed, this plan proposes actual dates (in the form of ‘week commencing’) that will enable the core group to  carry out the work required to get from the start dates listed by UBL to the end dates listed by TBG1.

# Mission

The core group will provide, maintain and follow up an integration plan in order to provide the common UN/CEFACT e-Business standards for the Supply chain and Procurement area.

The core group will provide to UN/CEFACT TBG1 and OASIS UBL a report of the gap analysis and differences in approach between the two standards.  The core group will provide the results of the gap analysis together with a proposed solution for review and approval by UN/CEFACT TBG1 and OASIS UBL.  Subsequently the approved solution with be submitted to UN/CEFACT as a Data Maintenance Request together with the updated version of the corresponding BRS document.

The core group will when necessary setup and follow-up TBG1 new projects (following the UN/CEFACT procedures), to develop new UN/CEFACT standard messages based on UBL submissions and available TBG1 input.

# Deliverables

The deliverables of the core group are:

- A formal gap analysis between the corresponding UN/CEFACT and OASIS-UBL business process and business documents

- Proposed solutions for the convergence between the corresponding business documents for approval by UN/CEFACT TBG1 and OASIS-UBL

- Data Maintenance Requests together with the updated BRS document reflecting the approved solutions by UN/CEFACT

- Set up of new TBG1 projects to integrate the UBL messages, into the UN/CEFACT standard, for which there are not yet UN/CEFACT TBG1 projects

- Regular progress report to UN/CEFACT TBG1 and OASIS UBL TC

- Work plan of the convergence of the UN/CEFACT supply chain messages and OASIS UBL procurement messages.

- To provide to the relevant UN/CEFACT groups findings and proposed solutions for changes in the UN/CEFACT technical specifications

# Members of the Core group

The Core group will consists of a maximum of 8 persons; four of them are appointed by UBL TC and four members will be appointed by TBG1. The following persons have been identified as members of the core group;

| OASIS UBL | UN/CEFACT TBG1 |
| --- | --- |
| Mark Leitch (Tritorr, UK) email; ml@tritorr.com | Freddy De Vos (EUROFER, Belgium) email ; F.De_Vos@eurofer.be |
| Peter Boressen (NITA, Denmark) email; plb@itst.dk | Patricia Toufar (INFOR, USA) email; Pat.Toufar@infor.com |
| Martin Forsberg (SFTI, Sweden) email; martin.forsberg@amnis.se | Mark van Eeghem (GS1, Belgium) (TBC) email; mark.vaneeghem@gs1.org |
| Stephen Green (SysML, UK) email; Stephen.green@systml.co.uk |  |

The meetings of the core group must be attended by at least two representatives form OASIS-UBL and two representatives from UN/CEFACT TBG1.  If a representative is not able to attend a meeting of the core group, he can be replaced by another person mandated by Tim Mc Grath, vice-chair of OASIS-UBL or by Freddy De Vos chair of UN/CEFACT TBG1.

If subject matter expertise is needed additional attendees will be invited as appropriate.

# Supply chain and Procurement documents

The following documents are part of the convergence process of the core group.  The table below shows the existing OASIS-UBL 2.0 procurement messages with the corresponding UN/CEFACT TBG1 documents.

| OASIS-UBL Document | UN/CEFACT-TBG1 Document |
| --- | --- |
| Application Response | Should be further studied in order to appoint the work to the responsible UN/CEFACT group.(open issue-the functionality of the message in function of the BPSS and SBDH) |
| Catalogue Request | BRS Catalogue (review and approval planned for October 2006) |
| Catalogue | BRS Catalogue (review and approval planned for October 2006) |
| Catalogue Item Specification Update | BRS Catalogue (review and approval planned for October 2006) |
| Catalogue Pricing Update |  |
| Catalogue Deletion |  |
| Request for Quotation | New TBG1 project should be set up |
| Quotation |  |
| Order | BRS Order approved by UN/CEFACT TBG Steering Committee |
| Order Response | BRS Order (part 4 - Order response) |
| Order Response Simple | BRS Order (part 4 - Order response) |
| Order Change | BRS Order (part 3 - Order change) |
| Order Cancellation | BRS Order (part 3 - Order change) |
| Despatch Advice | First draft of the BRS available at the UN/CEFACT forum meeting October 2006 |
| Packing list (Trade or transport message) | First draft of the BRS planned for March 2007 |
| Receipt Advice | First draft of the BRS planned for March 2007 |
| Invoice | BRS Cross Industry Invoice |
| Credit Note |  |
| Debit Note |  |
| Self Billed Invoice | BRS Cross Industry Invoice |
| Self Billed Credit Note |  |
| Reminder | New TBG1 project should be set up |
| Remittance Advice | BRS Cross Industry Remittance Advice |
| Statement | New TBG1 or/and TBG5 project should be set up |

# Work plan for the harmonisation – convergence

## 7.1.	Global work plan

| Ref. | Document (s) | Meeting | Completion Target |
| --- | --- | --- | --- |
| 1.1 | Invoice (including Credit Note and Debit Note) | 3 day workshop 26th to 28th July 2006 CEN Offices, Brussels | November 2006 |
| 1.2 | Credit Note, Debit note and Remittance Advice | 3 day workshop September 2006 | November 2006 |
| 1.3 | Order | 3 day workshop November 2006 | March 2007 |
| 1.4 | Order response. Order response simple, Order change, Order cancellation | 3 day workshop December 2006 | March 2007 |
| 2 | Despatch Advice, Packing list and Receipt Advice | 3 day workshop January 2007 | May 2007 |
| 3 | Cataloguing Messages | 2 x 3 day workshop March 2007 April 2007 | September 2007 |
| 4 | Self Billing (incl. Self Billed Credit Note), Application Response and Accounting Token | 3 day workshop July 2007 | October 2007 |
| 5 | Request for Quotation and Quotation | Set up project team at the UN/CEFACT forum meeting of October 2006 | November 2007 |
| 5 | Reminder | Set up project team at the UN/CEFACT forum meeting of October 2006 | November 2007 |
| 5 | Statement | Set up project team at the UN/CEFACT forum meeting of October 2006 | November 2007 |

The table above proposes meeting dates to initiate the convergence of the relevant messages,   Interim meetings and or conference calls may be required to achieve the target completion dates.

## 7.1.	The detailed work plan

The detailed work plan provides for each of the messages the following information and planned dates;

    - the start date of the gap analysis

    - the date of the report of the gap analysis

    - the date of the proposed changes to the existing BRS or the date of the first draft of the new BRS

    - the review and approval start date and end date by UN/CEFACT TBG1 and OASIS UBL

    - the date of submission of the BRS document to the UN/CEFACT TBG Steering Committee