1. Roll

2. Schedule

Dates:

Specs avail 11/19

All comments dues 12/29

Email review on comment for MOWS

Special comments review call Tues 11/30 3-5 EST

Draft to ballot on 12/2

TC voice ready to ballot 12/2

Spec ballot 12/2

Committee draft 12/9

3. Open Action Items and  Closing on content

MUWS

| 151 | 11/11 | Review | 11/17 | William | MUWS: fix schemas to match document |
| --- | --- | --- | --- | --- | --- |
| 152 | 11/16 | Review | 11/19 | William | MUWS: Reorganize MUWS |
| 123 | 11/05/04 | Review | 11/14 | William | Remove Caption, Description and Version from Identity Capability and move to a new ‘Description Capability’. |

State (I think there are no outstanding issues, we should be able to approve and include

| 143 | 11/11 | Review | 11/16 | Nick | STATE: Soften MUWS so that its ‘if you have state AND a property you should use these types’ … rather than have a hard requirement for one state property. |
| --- | --- | --- | --- | --- | --- |
| 145 | 11/11 | Review | 11/16 | Nick | STATE: State properties section – mark as an example and not normative requirement for name of properties. Make statement that if have this kind of information you must use these types. |

Metrics  (I think there are no outstanding issues, we should be able to approve and include

| 57 | 10/20/04 | Open |  | Bryan | Metrics: Add Metric Group to metadata |  Heather will send to Bryan |
| --- | --- | --- | --- | --- | --- | --- |
| 126 | 11/08 | Review | 11/14 | William | Metrics: clarify that metrics and state define how to represent information |
| 141 | 11/11 | Open | 11/14 | Bryan | Metrics: Tighten semantics on Timescope |  |

WSDM Event Format

Situation Category Resolution

Ordered List

Multiplicity

EventID format - using UUIDs

Requiredness of Source/Reporter

| 89 | 10/21/04 | Open | 11/08 | William | WEF: Add WEF proposal to MUWS |  pending WG approval |
| --- | --- | --- | --- | --- | --- | --- |
| 134 | 11/08 | Review | 11/14 | Tom | WEF: look at ISO recommendations for Priority |
| 136 | 11/08 | Review | 11/14 | Tom | MSGIDTYPE is an attribute of MSGID. |
| 137 | 11/11 | Review | 11/14 | Tom | Event Id to be “unique ID within the scope of that management domain” |
| 138 | 11/11 | Review | 11/15 | Homayoun | Definition of Management Domain |
| 153 | 11/16 | Review | 11/17 | Tom | WEF: Add very clear situation category descriptions and algorithm for selecting the right category. Initiate Email discussion. Use Igor’s examples on how to select a situation category. |
| 140 | 11/11 | Open | 11/15 | Igor | Clean up WEF XML schema |  |

MUWS Topics:

Topics usage

| 63 | 10/20/04 | Open |  | William | Capabilities: Add Manageability Characteristics Notification Topic |  pending decision on how to subscribe to notifications for an entire capability  11/5 approved to add Resource topic + capability topic that resource providers publish to based on when events in the capability occurs or there is a property in the capability that changes. |
| --- | --- | --- | --- | --- | --- | --- |
| 121 | 11/04/04 | Open | 11/5 | Bryan | update proposal to topic/subtopics |
| 122 | 11/04/04 | Open | 11/5 | Heather | use cases on what subscription types we care about |

Metadata

| 91 | 10/21/04 | Open | 11/11/04 | William | MetaData: Adding Metadata elements to documentation |  |
| --- | --- | --- | --- | --- | --- | --- |
| 115 | 10/28/04 | Open | 11/8 | William | add metadata treatment to MUWS |
| 116 | 10/28/04 | Open | 11/1 | William/Heather | add WS-RF general metadata text to MUWS capabilities |  Modifiable, Mutable, valid values, static values, idempotent, subscribeability |

Discovery

| 119 | 11/04/04 | Open | 11/8 | Heather/Igor | pass thru Discovery section |
| --- | --- | --- | --- | --- | --- |

MOWS

| 120 | 11/04/04 | Review | 11/8 | Igor | add capabilities in MOWS |
| --- | --- | --- | --- | --- | --- |
| 59 | 10/20/04 | Review | 11/08/05 | Igor | Metrics: Move IntegerMetric and DurationMetric datatypes from MUWS as examples to MOWS as normative |  Igor needs to add to MOWS |
| 142 | 11/11 | Review | 11/15 | Igor | MOWS: harmonize RequestProcessingTransition notification proposal |
| 144 | 11/11 | Review | 11/17 | Igor | MOWS: Add W3C state model and map to MOWS |
| 146 | 11/11 | Review | 11/17 | Igor | MOWS: add composable muws:status with map to operational state |
| 147 | 11/11 | Open | 11/17 | Igor | MOWS: remove figure 8. |
| 148 | 11/11 | Review | 11/17 | Igor | MOWS: add metadata for MOWS capabilities |
| 149 | 11/11 | Open | 11/17 | Igor | MOWS: add statement that if interval/duration must look for certain attribute. |
| 150 | 11/11 | Open | 11/17 | Igor | MOWS: fix schemas in appendix to match document |