## WSRP Conference Call July 25, 2002

## Attendees

Thomas Schaeck, IBM (presided the meeting)

Rich Thompson, IBM

Michael Freedman, Oracle

Alan Kropp, Epicentric

Rex Brooks

Alejandro Abdelnur, Sun

Bill Cox, BEA

Adrian Fletcher, BEA

Mark Cassidy, Netegrity

Mike Hillerman, Peoplesoft

Charles Wiecha, IBM

Yossi Tamari, SAP Portals

Stephen A. White, SeeBeyond

Jon Klein, Reed-Elsivier

Gino Filicetti, Bowstreet

Andre Kramer, Citrix

Carsten Leue, IBM

Peter J Quintas, Divine

Mike Hillerman, Peoplesoft

Khurram Mahmood, Peoplesoft

Eric van Lydegraf, Kinzan (Secretary for this meeting)

# Agenda

## Sub-Committee Reports

Common Interfaces (Alan)

0.22 Version Spec is currently circulating

Discussion is still ongoing with respect to Session management.

Core interfaces are the primary focus.

It’s felt that the group is reasonably on track for internal draft by end of month August.

Interfaces & Protocol (Mike)

Action Item: Prioritized list of discussion topics for completing the specification draft

Will look at creating HTML document to track current questions and open questions and current status of discussion.

Possibly posted on OASIS WSRP website or some worksite.

Pub / Find / Bind / Metadata (Mike)

No progress

Markup Fragments & Styles    (Chris)

Not Present to Report

Security, Identity & SSO     (Mark)

Decided on P3P definition for user profile elements

Decision not to create subset of the P3P definition.

Null value passed for “private/privacy restricted” elements.

Extensibility of additional profile elements will be discovered out-of-band.

The Consumer will indicate support for the extension during registration.

No common vocabulary for extension elements.

Will introduce a single element meta data (Producer) – that indicates whether producer will use profile data or not.

P3P Policies will not affect the WSRP protocol itself, but the producer could expose its P3P Policy within the markup returned.

Security Roles: 4 specific roles have been decided on

(needs abstract definition – but a Producer will decide on the concrete definition for themselves)

### Report on Specification Progress

Current 0.22 Spec covers the common API

## Issues/Questions about Spec Draft

Session handling still under discussion.

Concern over J2EE Load Balancing with session management.

Concern over factoring issue of WSIA specific functionality

Action Item: to review concerns in common interfaces call

User Profile Issues

How is the User Profile going to be passed in the protocol ?

Is the transfer per request or per session ?

Is the transfer whole or partial(deltas) ?

Stateless producers won’t be able to support user profiles

Specification should distinguish what options in protocol will require stateful support.

Missing currently from spec draft are

------------------------

Markup

Meta Data

URL Rewriting

## Proposed schedule for developing specification

July 31st individual parts

(Thomas) will add introduction section, content + pictures

(Carsten and Rich) will have the interfaces part

And Include Markup sections

Markup Rules, XHTML, HTML

CSS Styles

URL Rewriting

August 2nd – Outline/Table of Contents

(Rich)Use the template OASIS specification document to layout the draft specification and

include individual parts, establish full outline/TOC (Alan will coordinate) for final draft at the Face to Face meeting in Germany.

August 9th Integrated Report

Have a baseline draft for implementation experiment

using TomCat to exercise WSRP protocol.

Goal: Core Draft: only partial WSRP coverage but key elements included

(core part is the individual parts listed but excluding

find/bind/meta data/

other markup types (VoiceXML, … )

## Face 2 Face Details

September 9th-12th, 2002 (Böblingen, Germany)

http://www.oasis-open.org/committees/wsrp/meetings/index.shtml

Airports near host site

Stuttgart (20 miles)

Munich, Frankfurt (150 miles or so)

Meals provided at the conference center

Breakfast, Lunch, snacks

Proposal to have a group dinner

Possibly at a Beer Garden.

Or VolksFest.

From Stuttgart by train the conference can be reached in 15 minutes.

Proposed Agenda

Day 1 – WSIA Meeting (Charlie)

Customization Use Case (property API, description language (scopes))

Draft Spec

Coordination Use Case(communication across entities)

Day 2- 4  – WSRP /Joint Interfaces

aim for consensus for entire WSRP specification to create finalized specification

Action Items:

Hotels with wireless/broadband internet access

Information on proximity to Public Transportation.

German Marriott was suggested for broadband availability.

Meeting closed with roll call.